|  | Report of the 39th session of the IALA Vessel Traffic Services (VTS) Committee 13 – 17 April 2015 |
| --- | --- |

Executive Summary

79 members from 29 countries and 3 sister organisations, participated in VTS39; 20 for the first time;

This was the second meeting for the 2014-18 Work Programme and the Committee considered 39 input papers and produced 12 output papers of three Working Groups, the VTS Strategy Paper drafting group and the VTS Manual 2016 drafting group;

Overall status of the VTS Committee 2014-18 Work Programme:

| Task | Start Session | Planned End Session | Revised End Session | Progress Indicator |  |  | Status Overview |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Green | Yellow | Red |  |
| TD#1 – Operations |  |  |  |  |  |  |  |
| 1.1.1. Produce a Guideline on the use of decision support tools in VTS | 38 | 39 | 38 | ☒ | ☐ | ☐ | Complete Approved at C59 |
| 1.1.2. Update the VTS Manual | 38 | 41 |  | ☐ | ☒ | ☐ | Commenced VTS38 |
| 1.1.3. Produce a Guideline on incident / accident / near miss reporting and recording as it relates to VTS | 38 | 42 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 1.1.4. Produce a Guideline on Maritime Service Portfolios for VTS | 40 | 44 |  | ☒ | ☐ | ☐ |  |
| 1.1.5. Produce a Guideline on Preparing for IMO Member State Audit Scheme (IMSAS) as it relates to VTS | 38 | 40 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 1.1.6. Produce a Guideline on Measures to Evaluate the Effectiveness of a VTS | 41 | 44 |  | ☒ | ☐ | ☐ |  |
| 1.2.1. Produce a Guideline on public and media relations in special / defined circumstances | 42 | 44 |  | ☒ | ☐ | ☐ |  |
| 1.3.1. Produce a Recommendation / Guideline on VTS Communications | 39 | 44 |  | ☒ | ☐ | ☐ | Commenced VTS39 |
| 1.4.1. Develop an “IALA VTS Strategy Paper” with regards to the delivery of VTS in a rapidly changing world and the possible implications for IMO Resolution A.857(20) Guidelines for Vessel Traffic Services | 38 | 40 | 39 | ☒ | ☐ | ☐ | Completed at VTS39 Forwarded to Council for Approval |
| 1.4.2. Review/update/provide input to IMO on Resolution A.857(20) Guidelines for VTS | 41 | 44 |  | ☒ | ☐ | ☐ |  |
| 1.4.3. Develop and conduct a global VTS Questionnaire | 38 | 39 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 1.4.4. Produce a Guideline on preparing for Zero Accident Campaign | 38 | 40 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| TD#2 – Technology |  |  |  |  |  |  |  |
| 2.1.1. Produce a Recommendation on the portrayal of VTS information and data | 40 | 44 |  | ☒ | ☐ | ☐ |  |
| 2.2.1. Develop Guidance on the technical acceptance of a VTS system | 39 | 41 |  | ☒ | ☐ | ☐ | Commenced VTS39 |
| 2.2.2. Review V-128 – Operational and Technical Performance Requirements for VTS Equipment: | 38 | 44 | 39 | ☒ | ☐ | ☐ | Completed at VTS39 Forwarded to Council for Approval |
| 2.3.1. Provide a Guideline on the technical interface between VTS systems and the systems of other stakeholders | 41 | 43 |  | ☒ | ☐ | ☐ |  |
| TD#3 –Training |  |  |  |  |  |  |  |
| 3.1.1. Develop a Model Course on Revalidation Process for VTS Certification | 38 | 40 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 3.1.2. Produce a VTS Training Manual to complement the V-103 and its model courses | 40 | 44 |  | ☒ | ☐ | ☐ |  |
| 3.3.1. Develop guidance on human factors and ergonomics in VTS | 38 | 43 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 3.4.1. Develop a Guideline on VTS Awareness for Navigating Officers | 42 | 44 |  | ☒ | ☐ | ☐ |  |

Key outputs included:

- The revision of IALA Recommendation V-128, Ed.4 on Operational and Technical Performance of VTS Systems was completed at high level and submitted to Council for approval.

- The updated technical content of the previous V-128, Ed.3 was moved to the new IALA Guideline 1111 on the Preparation of Operational and Technical Performance Requirements and submitted to Council for approval.

- The IALA VTS Questionnaire was submitted to Council for approval.

- The IALA VTS Strategy Paper addressing the delivery of VTS in a rapidly changing world was completed and submitted to Council for approval.

Preparation of liaison notes to Council including:

- The revised IALA Recommendation V-128 and the accompanying new IALA Guideline 1111;

- The IALA VTS Strategy Paper on the future delivery of VTS;

- The IALA VTS Questionnaire;

Preparation of liaison note to ENAV:

- Field Manager for VTS related fields of Product Specification Numbering Scheme;

Preparation of liaison note to ARM:

- Contact persons to update the NAVGUIDE

Key Inter-sessional work planned by correspondence prior to VTS40 includes progressing

- Update VTS Manual (WG2)

- Zero Accident Campaign (WG1)

# Table of Contents

Table of Contents	3

1	Introduction	5

1.1	Administrative announcements	6

1.2	Approval of the agenda	6

1.3	Apologies and introductions	6

2	Review of action items from VTS38	6

2.1	Action items – IALA Secretariat	6

2.2	Action items – VTS Committee Members	6

3	Review of input papers	7

4	Reports from other bodies	7

4.1	IALA Council	7

4.2	VTS related WWA events	8

4.3	IMO	8

4.3.1	MSC94, November 2014	8

4.3.2	NCSR2, July 2015	8

5	Reports from rapporteurs	8

5.1	Usage of the World VTS Guide	8

5.2	IALA Dictionary	8

5.3	Liaison with IALA WWA	8

5.4	Liaison with ENAV Committee	9

5.5	IALA Bulletin	9

6	Presentations	9

6.1	Update IALA activities	9

6.2	The IALA World-Wide Academy (WWA)	9

7	Establish Working Groups	10

8	Working Group 1 – TD#1 – Operations	10

8.1	1.1.2 Update the VTS Manual	10

8.2	1.1.3 Produce a Guideline on incident/accident reporting and recording, including near miss situation as it relates to VTS	10

8.3	1.1.4 Identify VTS Maritime Service Portfolio and servicing area	11

8.4	1.1.5 Produce a Guideline on Preparing for IALA Guideline on IMO Member State Audit Scheme (IMSAS)	11

8.5	1.3.1 Produce a Recommendation / Guideline on VTS Communications	11

8.6	1.4.4 Produce a Guideline on preparing for Zero Accident Campaign	11

8.7	1.4.1 Develop an “IALA VTS Strategy Paper” with regards to the delivery of VTS in a rapidly changing world and the possible implications for IMO Resolution A.857(20) Guidelines for Vessel Traffic Services	12

8.8	1.4.3 Develop and conduct a global VTS Questionnaire	12

8.9	VTS39-3.1.1 Liaison note to ARM on ways of working for the NAVGUIDE update	12

9	Working Group 2 – TD#2 – Technology	13

9.1	Task 1.1.2 Update the VTS Manual	13

9.2	Task 2.1.1 Produce a Recommendation on the portrayal of VTS information and data	13

9.3	Task 2.2.1 Develop Guidance on the technical acceptance of a VTS	13

9.4	Task 2.2.2 Review / Update Recommendation V-128 on Operational and Technical Performance Requirements for VTS Equipment	13

9.5	Input Papers	14

9.5.1	VTS39-3.1.3 Liaison Note to all Committees and PAP	14

9.5.2	IALA VTS Strategy Paper addressing the delivery of VTS in a rapidly changing world	14

10	Working Group 3 – TD#3 - VTS Training	14

10.1	Qualification, training, and certification of VTS personnel	14

10.2	Accreditation and approval process for VTS training	14

10.3	Human Factors and Ergonomics	15

10.4	VTS training for navigating officers	15

10.5	Support for the WWA	15

11	Review of Current Work Programme (2014 – 2018)	15

12	Review of output and working papers	17

13	Any Other Business	17

13.1	IALA World-Wide Academy news	17

13.2	VTS Symposium VTS2016	17

13.3	IALA Workshop on Human Factors and Ergonomics in VTS	17

14	Review of Session Report	17

15	Date and venue of next meeting	17

16	Closing of the Meeting	17

17	List of Annexes	18

ANNEX A	VTS39 Agenda	19

ANNEX B	VTS39 Participants	21

ANNEX C	Working Group Participants	37

ANNEX D	List of Input Papers	40

ANNEX E	List of Output and Working Papers	42

Action Items	43

|  | Report of the 39th session of the IALA Vessel Traffic Services (VTS) Committee 13 – 17 April 2015 |
| --- | --- |

| VTS Committee 39th Session | Saint Germain en Laye, France 17 April 2015 |
| --- | --- |

# Introduction

The 39th meeting of the VTS Committee was held from 13 – 17 April 2015 at IALA, with Tuncay Çehreli as Chair and Neil Trainor as Vice Chair.  The Secretary for the meeting was Wim van der Heijden.

79 members from 29 countries and 3 sister organisations participated in VTS39; 20 for the first time. There were 2 observers.

The Chairman opened the meeting by welcoming all participants to VTS39 and introduced Mr. Francis Zachariae, the new Secretary-General of IALA. The SG welcomed the members and gave a brief introduction of himself. He recognised four priority areas for the next period to focus:

- To bring alive the IALA strategic vision

- The transit to the IGO status of IALA

- The WWA which is very successful

- The review of the IALA Secretariat

He thanked the Committee members for their participation and wished the VTS Committee a successful meeting.

## Administrative announcements

Virginia Butler gave a Safety Briefing and some information for lunches and coffee breaks for which she was thanked by the Chairman.

## Approval of the agenda

The agenda was reviewed and adopted (VTS39-1.2).

## Apologies and introductions

There were 84 participants registered of which 20 for the first time. 5 Registered participants did not show up.

Apologies were received from:

- Paul Owen			IFSMA 					UK

- Allan Birch			USCG						USA

- Thanatip Jantaparakde	Royal Thai Navy				Thailand

- Niels Mygind			Defence Command Denmark, Naval Staff	Denmark

- Christian Petersson		Sjofartsverket					Sweden

# Review of action items from VTS38

Paper VTS39-2.1 refers.

## Action items – IALA Secretariat

It was noted that IALA Secretariat actions had been completed.

## Action items – VTS Committee Members

- Action item 21 (VTS Manual). Input from a few members was received. All members are invited once again to supply input. Revision should be finished during VTS41 in order to be ready for the VTS Symposium 2016.

- Action item 22 (Incident / accident / near-miss reporting). No input was received. All members are invited once again to supply input.

- Action item 23 (VTS Questionnaire). No input was received. All members were invited to supply input during VTS39 in order to complete the VTS Questionnaire this session.

Action item

Committee members are requested to supply pictures for the VTS Manual 2016 to be sent to Neil Trainor and/or Paul Owen.

Committee members are requested to supply input on their procedures in incident / accident / near-miss reporting.

# Review of input papers

An actual list of papers will automatically generated by the IALA web site once downloading one or more documents. Input papers are numbered in line with the agenda.

- One new late input was received: VTS39-8.1.9.

- VTS39-3.1.1. The Chair attended to the new procedure for updating the NAVGUIDE. A VTS Committee member should act as point of contact to liaise with the ARM task leader.

- VTS39-3.1.3. The ENAV Committee ask for a Field Manager for the Proposed Product Specification Numbering Scheme of VTS related issues.

- VTS39-3.1.4. The Chair attended to the New Document Policy as explained briefly in 4.1.

- VTS39-8.1.8. The Chair asked the Netherlands the purpose of the input. Pieter Paap informed that the input is for information to WG1 and WG2 as result of EMSA projects.

- VTS39-3.1.2. Pieter Paap attended to the VTS related tasks as described in the e-navigation Strategy Implementation Plan. A small meeting will discuss how to proceed and will report on this issue.

- A number of inputs were received on the revision of V-128. A special meeting will be arranged to discuss how to proceed. This meeting will be open for all.

# Reports from other bodies

## IALA Council

The Committee noted the Council report, 59th Session, IALA HQ, France, 9-10 December 2014

Paper VTS39-4.1.1 refers.

The Chair informed briefly about the proposed New Document Policy with a three level documentation structure:

- Standards,

- Recommendations,

- Guidelines.

Council approved the following VTS related issues:

- The VTS Committee Work Plan 2014-2018 with the amendment that Task 3.1.1 should involve a Model Course associated with IALA Recommendation V-103 on Standards for Training and Certification of VTS Personnel rather than a Guideline.

- The draft IALA Guideline on the Use of Decision Support Tools for VTS Personnel.

- The proposal to hold a Workshop at Chalmers University in October 2015 on Human Factors and Ergonomics in VTS.

- Withdrawal of IALA Guideline 1055 – Preparing for a Voluntary IMO Audit on VTS Delivery.

## VTS related WWA events

There were three VTS related WWA events:

- VTS Seminar, Tokyo, Japan, November 2014

- Joint IMO/IALA/IHO Safety of Navigation seminar, Malaysia, November 2014

- Japan (JANA)/Indonesian VTS project for the Malacca Strait, February 2015

No input papers were received from these events.

## IMO

The Committee noted the following reports of IMO meetings:

### MSC94, November 2014

Paper VTS39-4.3.1 refers.

The Chairman noted that the Zero Accidents Campaign is missing in the report.

### NCSR2, July 2015

No report was received from this event.

The Chairman noted that no VTS interested issues were discussed at NCSR2.

# Reports from rapporteurs

## Usage of the World VTS Guide

Rapporteur: Paul Owen

The rapporteur could not join VTS39 and there was no report received.

## IALA Dictionary

Rapporteur: Cees Stedehouder

Paper VTS39-5.1 refers.

The rapporteur introduced the input paper and requested actions from the Committee. There was a short discussion on the procedure to update the IALA Dictionary. At the moment the procedure is described in PAP22-7.1.

Action items

Committee Members are requested to forward new terms, definitions and or acronyms to update the IALA Dictionary to the rapporteur (Cees Stedehouder, C.Stedehouder@marin.nl ) for inclusion.

## Liaison with IALA WWA

Rapporteur: Kevin Gregory

The Rapporteur informed the Committee on:

- New WWA Programme Manager: Gerardine Delanoy

- The continuous growth of the WWA;

- The possible involvement on the IMO World Maritime Day;

- WWA support to VTS areas;

- Future activity plan:

- VTS experts, there are 10 at this moment;

- WG3 support to WWA activities.

He thanked the WWA for the good co-operation.

## Liaison with ENAV Committee

Rapporteur: TBD

Chair asked the members for a volunteer to liaise with the ENAV Committee and to report on VTS related issues.

## IALA Bulletin

Rapporteur: Neil Trainor

He appointed to the good co-operation with Marie-Helene Grillet, editor of the IALA Bulletin.

# Presentations

## Update IALA activities

The DSG, Michael Card, informed the Committee on the development of the IALA Standards based on the long term Strategic Vision: Harmonisation and Global Network. This is also mentioned in the Constitution. Standards should be approved by the IALA General Assembly.

A lot of work needs to be done to change the status of IALA from NGO to IGO. The status advisory group had a meeting in Madrid, Spain, to draft the convention text.

He also informed that IMO restricted the activities for e-navigation to ship borne related issues. IALA will take a leading role in e-navigation from a shore side perspective. This will certainly have effect on e-navigation and VTS services.

## The IALA World-Wide Academy (WWA)

Paper VTS39-6.1 refers (presentation).

The presentation was made by Gerardine Delanoye, the new Programme Manager of the WWA at the Monday afternoon plenary. She introduced herself briefly.

The presentation covered:

- The VTS related activities since VTS38;

- The proposed activities of the WWA in 2015 with a focus on the VTS related activities;

- An overview of the Accredited Training Organisations, including two new ones: India and the Netherlands.

The Chair thanked the speaker for the update.

# Establish Working Groups

Three Working Groups were then established, as outlined below:

| Working Group (WG) | Working Group Chair / Vice Chair(s) |
| --- | --- |
| WG1 – Operations | Monica Sundklev Jørgen Brandt Tom Southall |
| WG2 – Technology | René Hogendoorn Robert Townsend |
| WG3 – Training | Kevin Gregory Lilian Biber-Klever |

A break-out group under WG1 was formed for the subject of the IALA VTS Strategy.

It was decided that the revision of V-128 will initially be discussed during a break-out session on Monday 1600.

# Working Group 1 – TD#1 – Operations

At total of 35 members were involved in the work within WG 1. Seven subgroups were created to consider the tasks, as follows:

## 1.1.2 Update the VTS Manual

Work continued on the revision of the VTS Manual for publication in 2016. Unfortunately the editor, Paul Owen, was not able to attend VTS39, but the revision of chapters 4 to 10 was progressed anyway. The main emphasis of the revisions was to highlight to the reader, applicable IALA recommendations and guidelines that related to each specific chapter. An updated version of the VTS Manual was forwarded to the secretariat.

Action item:

The Secretariat is requested to forward the updated IALA VTS manual to VTS 40 for further review and consideration.

## 1.1.3 Produce a Guideline on incident/accident reporting and recording, including near miss situation as it relates to VTS

WG1 continued the work on this task which started at VTS38. Relevant EMSA and ICAO documents were considered. The structure of the guideline was drafted.  It was found that there is no appropriate definition of “marine accident”. In connection with this, the sub-working group considered to use the term “marine casualty” instead of the term “marine accident” (and to rename the guideline accordingly). There were some discussions on how to distinguish near-miss and incident situations. The initial work has to be forwarded to VTS40 for further discussion and progression.

Additional input from Committee members on their procedures in incident / accident / near-miss reporting would be appreciated (see outstanding action item in chapter 2.2).

Action items:

The Secretariat is requested to forward the draft Guideline on incident / accident reporting as input (VTS39-12.2.6) for VTS40.

## 1.1.4 Identify VTS Maritime Service Portfolio and servicing area

WG1 completed the description of the task in the work programme register. The task is planned to start at VTS40.

## 1.1.5 Produce a Guideline on Preparing for IALA Guideline on IMO Member State Audit Scheme (IMSAS)

A sub-working group consisting of delegates from Malaysia and the IALA World Wide Academy progressed work on how to prepare for an IMO Member State Audit. It is expected that this task will be completed at VTS40 as it is noted that IMSAS comes into effect in January 2016.

Action item:

The Secretariat is requested to forward the draft Guideline on IMSAS to VTS 40 (VTS39-12.2.7) for further review and consideration.

## 1.3.1 Produce a Recommendation / Guideline on VTS Communications

The VTS Communications sub-working group had a successful initial meeting.  Membership of the group consisted of delegates from Cameroon, Finland, Republic of Korea, Norway, Panama and the United Kingdom.  The scope and first principles of the document were agreed upon and a period of research will now continue in order to inform commencement of drafting the document at VTS 40.

As an input to the future work, a well-received presentation on “How to become a successful global communicator in world maritime industry” was given to the sub-working group as well as WG3 and Committee Chairs by Seunghee Choi from Korea.

Committee members are requested to supply input of any relevant guidance, advice or documentation they provide to VTS personnel for effective oral communication to be sent to Thomas Southall.  This documentation does not necessarily have to be in English.

Action item:

The Secretariat is requested to forward the draft documentation on VTS Communication (VTS39-12.2.8) to VTS 40 for further review and consideration.

Committee Members are requested to send any relevant guidance, advice or documentation on effective oral communication to Thomas Southall (Tom.Southall@pla.co.uk), not necessarily in English.

## 1.4.4 Produce a Guideline on preparing for Zero Accident Campaign

The Zero Accident Campaign sub-working group progressed work on a guideline for Competent and VTS authorities. This will detail the requirements and the mechanism for submission and subsequent nomination.  Membership of the group consisted of delegates from Belgium, Italy and the United Kingdom.

In order to be finalised at VTS 40, the task is proposed to be continued inter-sessionally by a correspondence group chaired by Tom Southall including Jörgen Brandt, Els Bogaert and Michele Landi. The output from the inter-sessional group will be provided as an input paper to VTS40.

Action item:

The Secretariat is requested to forward the draft Guideline on Zero Accident Campaign (VTS39-12.2.9) to VTS 40 for further review and consideration.

## 1.4.1 Develop an “IALA VTS Strategy Paper” with regards to the delivery of VTS in a rapidly changing world and the possible implications for IMO Resolution A.857(20) Guidelines for Vessel Traffic Services

This task was forwarded from VTS38 and a subgroup continued work on two input papers as well as a paper received from the Netherlands which incorporated most of the changes agreed on the previous meeting and presented a shortened version of the remainder of the document. It was thus proposed and accepted by all members that work should continue based on this latest input paper.

The document was finalized and the matrix (Annex A) was completed with the goals, strategies and related tasks. The final version was discussed in WGs 1 and 2 as well as in the Committee plenary and after minor changes it was approved to be submitted to the Council.

A Liaison note for Council was also prepared and approved.

Action item:

The Secretariat is requested to forward output document VTS39-12.1.2 on the IALA VTS Strategy Paper, together with accompanying liaison note VTS39-12.1.3 to Council for approval and further considerations.

## 1.4.3 Develop and conduct a global VTS Questionnaire

A subgroup worked on a VTS questionnaire with the aim to collect statistical information on VTS globally and in order for the IALA VTS Committee to consider when developing and revising future recommendations and guidelines. WG1 finalised the work during VTS39. The questionnaire was also reviewed by WG2 and WG3 as well as by the Committee plenary. The Committee discussed whether the information collected should be available to IALA without restrictions and whether the result should be presented anonymously and with or without restrictions. It was clarified that the data received would only be analysed by IALA for statistical and research purposes and that respondents in no way will be adversely affected by taking part in the questionnaire. However, the Committee felt that further advice in this matter and a comparison of the AtoN questionnaire was needed from the Legal Advisory Panel (LAP). The result from LAP should be mentioned in the beginning of the questionnaire.

WG1 would like to give a special appreciation to Neil Trainor (AMSA) for providing useful information on the Australian VTS questionnaire.

A Liaison note for Council was also prepared and approved by the Committee.

Action item:

The Secretariat is requested to forward the VTS Questionnaire to Legal Advisory Panel for their recommendations on data availability and security as regards how the collected information may be used.

The Secretariat is requested to forward the VTS Questionnaire as output document VTS39-12.1.8 to Council for approval and the liaison note VTS39-12.1.9 to Council for information.

## VTS39-3.1.1 Liaison note to ARM on ways of working for the NAVGUIDE update

WG1 considered the input document (VTS39-3.1.1) from the IALA ARM Committee

regarding updating the NAVGUIDE.  The group produced a liaison note to ARM detailing the nominees to act as contacts/coordinators for this task.

Action item:

The Secretariat is requested to forward the Liaison regarding updating the NAVGUIDE to IALA ARM Committee (VTS39-12.1.7).

# Working Group 2 – TD#2 – Technology

## Task 1.1.2 Update the VTS Manual

WG2 was asked to provide input for the 2016 version of the Manual in particular Chapter 11 by the close of VTS40. The WG commenced this Task and created a structure and developed a hierarchy in working paper VTS39-12.2.4, which will be carried forward to VTS40.

WG Members are asked to continue drafting Chapter 11 intersessionally.

Action items

The Secretariat is requested to forward working document VTS39-12.2.4 on the WG2 input of the VTS Manual 2016 as input for VTS40.

Committee Members are requested to continue drafting Chapter 11 of the WG2 input of the VTS Manual 2016 intersessionally.

## Task 2.1.1 Produce a Recommendation on the portrayal of VTS information and data

No progress.

## Task 2.2.1 Develop Guidance on the technical acceptance of a VTS

A contribution was received from D. Turnage which will be carried forward as working paper VTS39-12.2.5 to VTS40.

Action item

The Secretariat is requested to forward working document VTS39-12.2.5 on the technical acceptance of a VTS as input for VTS40.

## Task 2.2.2 Review / Update Recommendation V-128 on Operational and Technical Performance Requirements for VTS Equipment

The WG has been working on this document for 5 years and, at the commencement of VTS39, a special plenary session was held, chaired by the VTS Committee Chair and Vice Chair, in light of the five input papers submitted. The direction provided by the Committee was that WG should continue working on the task in conjunction with the input papers with the aim of completion in time for plenary at the end of VTS39. During the Session, a proposal was put forward to move the Annexes into a separate Guideline and to create a high-level Recommendation - in line with the now-approved IALA documentation plan. This approach received support from the WG as well as WG1 and WG3. As a result, the WG created the new Guideline on Preparation of Operational and Technical Requirements for VTS Systems (VTS39-12.1.6) as well as a high-level Recommendation on Operational and Technical Performance of VTS Systems (VTS39-12.1.5).

- Guideline 1111 on Preparation of Operational and Technical Requirements for VTS Systems

- Recommendation V-128 Ed 4 on Operational and Technical Performance of VTS Systems

The updated Recommendation V-128 (Ed 4) is significantly shorter than the previous version (Ed 3). The Guideline was made less prescriptive. This addresses much of the concerns raised in the input papers and also allows for a line by line check of the Recommendation during Plenary.

In order to provide a rationale for the change of Recommendation V-128 and the introduction of a new Guideline, a liaison note to Council was prepared (VTS39-12.1.1).

Action items

The Secretariat is requested to forward draft Recommendation V-128 Edition 4 (VTS39-12.1.5) to Council for approval together with the accompanying liaison note to Council on V-128 (VTS39-12.1.1).

The Secretariat is requested to forward draft Guideline 1111 on Preparation of Operational and Technical Requirements for VTS Systems (VTS39-12.1.6) to Council for approval.

## Input Papers

### VTS39-3.1.3 Liaison Note to all Committees and PAP

This input paper, titled “Proposed Product Specification Numbering Scheme for IALA Domains” was considered and a response was drafted as VTS39-12.1.4.

The WG considered the proposed numbering scheme of the IALA S-100 sub-domain to be appropriate. An action to appoint a field manager for VTS, as requested, is being pursued by the VTS Committee.

Action items

The Secretariat is requested to forward the liaison note from VTS to the ENAV Committee regarding VTS39-3.1.3 (ENAV15-14.1.7) to the ENAV Committee (VTS3912.1.4).

Committee members are asked to consider becoming the IALA Field manager for VTS in the IALA S-100 subdomain.

### IALA VTS Strategy Paper addressing the delivery of VTS in a rapidly changing world

The WG was asked to consider the paper before Plenary and provided comments to the Chair of the WG1 break-out group on IALA VTS Strategy.

# Working Group 3 – TD#3 - VTS Training

## Qualification, training, and certification of VTS personnel

Task 3.1.1 – Develop a Model Course on the Revalidation process

The Working Group finalised the concept and structure of the training necessary to support the revalidation process. Input papers VTS39-10.1.2 and VTS39-10.1.3 were reviewed and further developed and the process of transferring the documents to Model Course format progressed. The draft Model Course on VTS Revalidation Training will continue to be developed by means of inter-sessional work. The Working Group will also be proposing some necessary amendments to IALA Recommendation V-103 to ensure that the new Model Course on Revalidation Training can be successfully implemented.

Action item

The Secretariat is requested to forward working document VTS39-12.2.1 as input for VTS40.

Task 3.1.2 Produce a VTS Training Manual to complement the V-103 and its model courses

The Working Group commenced the review of the IALA VTS Manual 2012 and will continue the review by means of inter-sessional work by correspondence. The VTS Training Manual was not progressed during VTS39.

Action items

The Secretariat is requested to forward working document VTS39-12.2.2 as input for VTS40.

Committee Members are requested to provide comments on the elements of the IALA VTS Manual 2012 related to VTS personnel and training to the Chair and Vice Chair of WG3

## Accreditation and approval process for VTS training

Input paper VTS39-10.1.1

The Working Group did not consider further the input paper concerning the validation and security of VTS certification. However, it is intended to further scope any necessary changes to IALA Recommendation V-103 and Guideline 1014 with a view to reviewing the process of certification of VTS personnel. (Forwarded as Working Paper VTS39-12.2.3)

Action item

The Secretariat is requested to forward working document VTS39-12.2.3 as input for VTS40.

## Human Factors and Ergonomics

Task 3.3.1 Develop guidance on Human Factors and Ergonomics in VTS

The Working Group was updated on the plans for the forthcoming workshop on Human Factors and Ergonomics in VTS to be held in Gothenburg between the 12th and 16th October 2015. The Steering Group for the workshop continues to develop the programme for the workshop and the terms of reference for each working group.

Action item

Committee Members are requested to advise interested parties of the Human Factors and Ergonomics in VTS workshop

## VTS training for navigating officers

Task 3.4.1 Develop a Guideline on VTS Awareness for Navigating Officers

This task was not commenced at VTS38 and is provisionally programmed for consideration at VTS42, VTS43 and VTS44.

## Support for the WWA

In addition to the IALA WWA briefing and rapporteur report during the opening plenary session, liaison meetings were held with the WWA on topics. These included the validation and security of VTS certification, the certification process in general and the accreditation process for VTS training organisations. It is anticipated that the support of the WWA will be required to further increase the standardisation and security of VTS certification.

# Review of Current Work Programme (2014 – 2018)

Input paper VTS39-11.1 and VTS39-11.2 refers

The current Work Programme was reviewed and updated during the meeting. Updated versions will be available as VTS39-11.3 and VTS39-11.4 on the VTS39 section of the IALA web.

Action items

The Secretariat is requested to upload the updated versions of the VTS Work Programme VTS39-11.3 and VTS39-11.4 on the IALA web and make it input for VTS40.

| Task | Start Session | Planned End Session | Revised End Session | Progress Indicator |  |  | Status Overview |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Green | Yellow | Red |  |
| TD#1 – Operations |  |  |  |  |  |  |  |
| 1.1.1. Produce a Guideline on the use of decision support tools in VTS | 38 | 39 | 38 | ☒ | ☐ | ☐ | Complete Approved at C59 |
| 1.1.2. Update the VTS Manual | 38 | 41 |  | ☐ | ☒ | ☐ | Commenced VTS38 |
| 1.1.3. Produce a Guideline on incident / accident / near miss reporting and recording as it relates to VTS | 38 | 42 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 1.1.4. Produce a Guideline on Maritime Service Portfolios for VTS | 40 | 44 |  | ☒ | ☐ | ☐ |  |
| 1.1.5. Produce a Guideline on Preparing for IMO Member State Audit Scheme (IMSAS) as it relates to VTS | 38 | 40 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 1.1.6. Produce a Guideline on Measures to Evaluate the Effectiveness of a VTS | 41 | 44 |  | ☒ | ☐ | ☐ |  |
| 1.2.1. Produce a Guideline on public and media relations in special / defined circumstances | 42 | 44 |  | ☒ | ☐ | ☐ |  |
| 1.3.1. Produce a Recommendation / Guideline on VTS Communications | 39 | 44 |  | ☒ | ☐ | ☐ | Commenced VTS39 |
| 1.4.1. Develop an “IALA VTS Strategy Paper” with regards to the delivery of VTS in a rapidly changing world and the possible implications for IMO Resolution A.857(20) Guidelines for Vessel Traffic Services | 38 | 40 | 39 | ☒ | ☐ | ☐ | Completed at VTS39 Forwarded to Council for Approval |
| 1.4.2. Review/update/provide input to IMO on Resolution A.857(20) Guidelines for VTS | 41 | 44 |  | ☒ | ☐ | ☐ |  |
| 1.4.3. Develop and conduct a global VTS Questionnaire | 38 | 39 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 1.4.4. Produce a Guideline on preparing for Zero Accident Campaign | 38 | 40 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| TD#2 – Technology |  |  |  |  |  |  |  |
| 2.1.1. Produce a Recommendation on the portrayal of VTS information and data | 40 | 44 |  | ☒ | ☐ | ☐ |  |
| 2.2.1. Develop Guidance on the technical acceptance of a VTS system | 39 | 41 |  | ☒ | ☐ | ☐ | Commenced VTS39 |
| 2.2.2. Review V-128 – Operational and Technical Performance Requirements for VTS Equipment: | 38 | 44 | 39 | ☒ | ☐ | ☐ | Completed at VTS39 Forwarded to Council for Approval |
| 2.3.1. Provide a Guideline on the technical interface between VTS systems and the systems of other stakeholders | 41 | 43 |  | ☒ | ☐ | ☐ |  |
| TD#3 –Training |  |  |  |  |  |  |  |
| 3.1.1. Develop a Model Course on Revalidation Process for VTS Certification | 38 | 40 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 3.1.2. Produce a VTS Training Manual to complement the V-103 and its model courses | 40 | 44 |  | ☒ | ☐ | ☐ |  |
| 3.3.1. Develop guidance on human factors and ergonomics in VTS | 38 | 43 |  | ☒ | ☐ | ☐ | Commenced VTS38 |
| 3.4.1. Develop a Guideline on VTS Awareness for Navigating Officers | 42 | 44 |  | ☒ | ☐ | ☐ |  |

# Review of output and working papers

The Working Group Chairmen reported on the work carried out by their Working Groups.

The output documents listed at Annex E were reviewed and their disposition agreed.

The Secretariat was requested to forward / action the output documents, as indicated earlier in the report.

The Chairman then thanked the Chairs, Vice Chairs and members of the working groups for all their efforts during the week.

# Any Other Business

## IALA World-Wide Academy news

The WWA is pleased to report that the VTS Competent Authority in the Republic of Korea (Ministry of Public Safety and Security) has informed IALA that it has accredited the Korea Institute of Maritime and Fisheries Technology (KIMFT) as an Accredited Training Organisation to deliver model courses V-103/1, V-103/2 and V-103/4. The ATO list on the website will be updated.

## VTS Symposium VTS2016

There are 77 abstracts received. The Paper Selection Group will meet directly after VTS39 to select abstracts for presentation during VTS2016. The Chair thanked all members for their contributions.

## IALA Workshop on Human Factors and Ergonomics in VTS

Members are reminded on the IALA Workshop on Human Factors and Ergonomics in VTS to be held 12 to 16 October 2015 in Gothenburg, Sweden, the week prior to VTS40.

# Review of Session Report

The report of the meeting (VTS39-14) was reviewed post plenary by correspondence and approved by the Committee on the 1st May 2015.

Action Item

The Secretariat is requested to forward the report of VTS39 (VTS39-14) after completion to the IALA Council, to note.

# Date and venue of next meeting

VTS40 is expected to meet from 19 – 23 October 2015 at IALA HQ.

# Closing of the Meeting

The Chairman again expressed his thanks for all the hard work done during the meeting and then said that he also appreciated the camaraderie that had been evident during the week.

The Chairman then asked if there were any final comments that members wished to make; there were none, at which he wished everyone a pleasant and safe journey home.

# List of Annexes

- Agenda

A copy of the agenda is at Annex A.

- Participants

A list of VTS38 participants is at Annex B.

Working Group Participants

A list of working group participants is at Annex C.

Input Papers

A list of input papers is at Annex D.

Output and Working papers

A list of output and working papers is at Annex E.

Action Items

A list of action items is at Annex F.

VTS39 Agenda

|  | 39th Meeting of the Vessel Traffic Services Committee |
| --- | --- |

The 39th meeting of the VTS Committee will be held from 13 – 17 April 2015, at IALA, St Germain en Laye, France.

The opening plenary will commence at 1300 on Monday 13 April, and the closing plenary will end at approximately 1300 on Friday 17 April.

Committee Chair, Vice-Chair and Working Group Chairpersons are requested to meet at 0900 on Monday 13 April.

AGENDA

- Welcome by the IALA Secretary General		Francis Zachariae

Introduction

Administration and Safety Briefing		Virginia Butler

Approval of agenda

Apologies and introductions

Programme for the week

Review of action items from last meeting

Review of action items from VTS38

Final Report from VTS38 - for reference

Review of input papers

Input papers

- Reports from other bodies

IALA Council

- 59th Session 10 December 2014

VTS related WWA events (no inputs)

- VTS Seminar, Tokyo, Japan, November 2014

- Joint IMO/IALA/IHO Safety of Navigation seminar, Malaysia, November 2014

- Japan (JANA)/Indonesian VTS project for the Malacca Strait, February 2015

IMO

  - MSC94, November 2014

Reports from rapporteurs

- Usage of the World VTS Guide			Paul Owen

- IALA Dictionary					Cees Stedehouder

- Liaison with IALA WWA				Kevin Gregory

- Liaison with ENAV Committee			TBD

- IALA Bulletin						Neil Trainor

Presentations (15 minutes)

- Update IALA activities					Michael Card

- IALA WWA						Gerardine Delanoye

Establish Working Groups

TD# 1 – Operations

VTS operations, service standards, and performance measures

Inter-VTS operations, interactions with allied and other services

VTS communications

Monitoring and evaluating developments in VTS and potential impacts on the recognised framework for VTS

TD# 2 – Technology

VTS systems technology, Sensors, Presentation

VTS equipment standards and performance requirements

Inter-VTS data exchange

Data populating for S-100

TD# 3 – VTS Training

Qualification, training, and certification of VTS personnel

Accreditation and approval process for VTS training

Human factors

VTS training for navigating officers

Support for the WWA

Review of Current Work Programme (2014 – 2018)

Review of output and working papers

Output papers

Working papers

Any Other Business

Review of session report

Date and venue of next meeting

Close of the meeting

VTS39 Participants

Country

Argentina	Prefecture Naval Argentine

Captain Nestor Alberto KIFERLING

Edificio Guardacostas, Oficina 2.35

Servicio de Trafico Maritimo Av. Eduardo Madero

N°235 (CP.1157)

Argentina

Phone	+54 11 4318 7611

Mobile phone:	+54 11 1569 204440

e-mail	kiferling@prefecturanaval.gov.ar

e-mail (alternative)	kiferling@yahoo.com.ar

Australia	Australian Maritime Safety Authority

Mr. Neil TRAINOR

Principal Advisor - Vessel Traffic Services

PO Box 10790, Adelaide Street

Brisbane, QLD 4000

Australia

Phone	+61 7 3001 6822

Mobile phone:	+61 (0)408 559 849

e-mail	neil.trainor@amsa.gov.au

e-mail (alternative)	neil.trainor@hotmail.com

Australian Maritime Systems

Mr John DAVIS

655 MacArthur Avenue

Pinkenba  QLD 4008

Australia

Phone	+61 7 3633 4103

Mobile phone:	+61 437 825 834

e-mail	jpd@marsys.com.au

Belgium	Flemish VTS (Afdeling Scheepvaartbegeleiding)

Ms Els BOGAERT

Maritiem Plein 2

8400 Oostende

Belgium

Phone	+32 59 255 447

Mobile phone:	+32 474 23 68 25

e-mail	els.bogaert@mow.vlaanderen.be

Flemish VTS, Shipping Assistance Division

Mr Stefaan PRIEM

Maritiem Plein 3

8400 Oostende

Belgium

Phone	+32 059 255 457

Mobile phone:	+32 499 94 93 81

e-mail	stefaan.priem@mow.vlaanderen.be

Shipping Assistance Division

Mr Wim SMETS

Maritiem Plein 3

8400 Oostende

Belgium

Phone	+31 118 424 779

e-mail	Wim.smets@schelderadar.net

Cameroon	Autorité Portuaire Nationale

Mrs Nadine EPARA

BP-11691

Yaoundé

Cameroon

Phone	+237 77 76 53 55

e-mail		nadineepara@yahoo.fr

Cameroon	Autorité Portuaire Nationale

Mr Willie TSANGA

BP-11691

Yaoundé

Cameroon

Phone	+937 99 93 95 39

Mobile phone:

e-mail	tsangambawillie@yahoo.fr

Autorité Portuaire Nationale

Mr Josue YOUMBA

BP-11691

Yaoundé

Cameroon

Phone	+237 22 23 73 14

Mobile phone:

e-mail	jyoumba@yahoo.fr

Canada	Canadian Coast Guard

Mr. Michel DESPAROIS

200 Kent Street

Ottawa, Ontario

K1A 0E6

Canada

Phone	+1 613 949 7906

Mobile phone:

e-mail	michel.desparois@dfo-mpo.gc.ca

Chile	Directemar

Mr. Luis PINA

Chile

e-mail		lpina@dgtm.cl

China	China Maritime Safety Administration

Mr Xigang HUANG

229 Binhe Rd

Shenzhen

People's Republic of China

Phone	+86 755 83 79 71 35

Mobile phone:	+86 180 2537 8889

e-mail	huangxigang@sz.msa.gov.cn

e-mail (alternative)	xiganghuang@163.com

China Maritime Safey Administration

Mr. ChongYang ZHANG

Jianguomennei Avenue, 11

Beijing

People's Republic of China

Phone	+86 10 65299543

Mobile phone:	+86 01350 968 6236

e-mail	szmsazcg@hotmail.com

China, Hong 	Hong Kong Marine Department

Kong SAR

Mr Kin Pong LI

16C, Block 6

Monte Vista

Ma On Shan

China, Hong Kong SAR

Phone	+852 22337828

Mobile phone:	+852 92635363

e-mail	warren_li@mardep.gov.hk

e-mail (alternative)	warrenkpli@netvigator.com

Denmark	Great Belt VTS

Capt. Jørgen BRANDT

Great Belt VTS

Sylowsvej 8

DK-4220  Korsør

Denmark

Phone	+ 45 5830 4980

Mobile phone:	+45 4015 2918

e-mail	sok-oc601@mil.dk

e-mail (alternative)	boss@mil.dk

Denmark	Royal Danish Navy

Capt Per Baek HANSEN

SOUNDREP Hans Michelsensgatan 9

Box 855

SE-201 80  Malmoe

Sweden

Mobile phone:	+45 22 91 06 29

e-mail	pbh@mil.dk

e-mail (alternative)	sok-oc650@mil.dk

Terma A/S

Mr Werner TEWES

Hovmarken 4

DK-8520 Lystrup

Denmark

Phone	+45 8743 6000

Mobile phone:	+45 2939 4060

e-mail	wte@terma.com

TERMA AS

Mr. Jens Christian PEDERSEN

Hovmarken 4

DK-8520 Lystrup

Denmark

Phone	+ 45 8743 6242

Mobile phone:	+45 2043 5357

e-mail	jcp@terma.com

Estonia	Estonian Maritime Administration

Mr Are PIEL

Valge 4

Tallinn

Estonia

Phone	+372 6205 760

Mobile phone:	+372 50 44704

e-mail	are.piel@vta.ee

Finland	Finnish Transport Agency

Mr Thomas ERLUND

Opastinsilta 12

FI-00521 Helsinki

Finland

Phone	+358 40 829 9877

Mobile phone:	+358 40 829 9877

e-mail	thomas.erlund@fta.fi

Finnish Transport Agency

Mr Mika HALTTUNEN

Opastinsilta 12

00521, Helsinki

Helsinki

Finland

Mobile phone:	+358 40 571 4288

e-mail	mika.halttunen@liikennevirasto.fi

Finnish Transport Agency

Mr Tuomas MARTIKAINEN

Opastinsilta 12

00521, Helsinki

Finland

Mobile phone:	+358 40 829 9895

e-mail	tuomas.martikainen@liikennevirasto.fi

France	Cerema/DtechEMF/DT

Mr. Jean-Charles CORNILLOU

155, rue Pierre Bouguer

BP5

29280 Plouzané

France

Phone	+33 2 98 05 67 41

Mobile phone:	+33 6 61 94 26 70

e-mail	jean-charles.cornillou@cerema.fr

France	Direction des Affaires Maritimes

Lt. Nicolas MAIRE

Tour Sequoia

92055 La Défense cedex

France

Phone	+33 1 40 81 70 83

Mobile phone:	+33 6 86 51 65 33

e-mail	maire.nicolas@developpement-durable.gouv.fr

e-mail (alternative)	nicolas-maire@hotmail.fr

Germany	Federal Waterways & Shipping Agency

Mr. Dirk ECKHOFF

GDWS-Ast Nord

24106 Kiel

Germany

Phone	+ 49 431 3394 5702

Mobile phone:

e-mail	dirk.eckhoff@wsv.bund.de

Federal Waterways & Shipping Agency

Mr. Rainer STRENGE

Traffic Technologies Centre

Am Berg 3

56070 Koblenz

Germany

Phone	+ 49 261 9819 2000

Mobile phone:	+49 151 2642200

e-mail	rainer.strenge@wsv.bund.de

Signalis

Mr. Mathieu AILLERIE

9 rue Louis Rameau

BP 70101

95873 Bezons cedex

France

Phone	+33 1 39 96 47 33

Mobile phone:	+33 6 74 34 88 60

e-mail	Mathieu.Aillerie@signalis.com

e-mail (alternative)	mathieu.aillerie@gmail.com

Germany	Signalis GmbH

Capt. Jacinto SOUSA

Rua Manuel Teixeira Gomes 7

6th floor E

2790-104 Carnaxide

Portugal

Phone	+351 21 4183764

Mobile phone:	+351 91 998 3204

e-mail	jacinto.desousa@signalis.com

e-mail (alternative)	jacintopsousa@netcabo.pt

Wismar University

Mr. Tom DEHMEL

Dept. Of Maritime Studies Warnemünde

Richard-Wagnerstrasse Straße 31

D-18119 Rostock-Warnemünde

Germany

Phone	+49 381 498 5885

Mobile phone:	+49 173 14 61 350

e-mail	tom.dehmel@hs-wismar.de

Federal Waterways & Shipping Agency

Capt. Hartmut Hilmer

North Region

Kiellinie 247

24106 Kiel

Germany

Phone	+49 431 3394 324

Mobile phone:

e-mail	Hartmut.Hilmer@wsv.bund.de

IHMA	International Harbor Masters Association

Mr Kevin GREGORY

London River House

Royal Pier Road

Gravesend DA12 2BG

UK

Phone	+44 1474 56 22 42

Mobile phone:	+44 7711 640049

e-mail	kevin.gregory@pla.co.uk

e-mail (alternative)	kcsgregory@gmail.com

IMPA	IMPA - International Maritime Pilots' Association

Mr Nick CUTMORE

HQS Wellington

Temple Stairs, Victoria Embankment

London WC2R 2PN

UK

Phone	+44 207 240 3973

Mobile phone:	+44 7956 476 550

e-mail	office@impahq.org

e-mail (alternative)	nick@impahq.org

Indonesia	Directorate General of Sea Transportation, Ministry of Transportation

Miss Erika MARPAUNG

Staff of Sub Directorate Maritime Telecommunication

Medan Merdeka Barat Street N°8

Jakarta

Indonesia

Phone	+62 13507948

Mobile phone:	+62 8135026470

e-mail	erikapaung@gmail.com

e-mail (alternative)	erika_marpaung@dephub.go.id

PT MultiIntegra

Mr Bagus Puguh Hengga CADIKA

Jl. Pemuda

Taman BerdikariSentosa Block B1-D

Jakarta Timur

Indonesia

Phone	+62 21 4705108

Mobile phone:	+62 81235461436

e-mail	bagus@multiintegra.co.id

e-mail (alternative)	bagus.phc@gmail.com

Italy	Italian Coast Guard

Lt Michele LANDI

VTMIS Training Centre

Via S. Raineri snc

c/o Base Marina Militare

Italy

Phone	+39 090 6010702

Mobile phone:	+39 334 8323853

e-mail	michele.landi@mit.gov.it

e-mail (alternative)	lan_mik@libero.it

Italian Coast Guard

Lt Cd Barbara MAGRO

Italian Coastguard Headquarter Roma

Viale dell'Arte, 16

00144 Roma

Italy

Phone	+39 065 908 4354

Mobile phone:	+39 328 0492564

e-mail	barbara.magro@mit.gov.it

Japan	Furuno Electric Co. Ltd.

Mr. Akira YAMAMOTO

Section 2, Products Planning and Marketing Department

9-52 Ashihara-cho

Nishinomiya, 662-8580

Japan

Phone	+81 798 72 1216

e-mail	akira.yamamoto@furuno.co.jp

Japan Radio Co., Ltd (JRC)

Mr Ashida KATSUKOCHI

5-1-1 Shimorenjaku

Mitaka-shi

181-8510 Tokyo

Japan

Phone	+81 422 45 9831

Mobile phone:	+81 80 3389 9222

e-mail	ashida.katsutoshi@jrc.co.jp

Japan Radio Co., Ltd. (JRC)

Mr Hiroyuki ISHIHARA

Nakano Central Park East

4-10-1 Nakano, Nakano-ku

Tokyo 164-8570

Japan

Phone	+81 3 6832 0981

Mobile phone:	+81 90 4078 4802

e-mail	ishihara.hiroyuki@jrc.co.jp

Tokyo Keiki Inc.

Mr Takuya FUKUDA

2-16-46, Minami-kamata

Ohta-ku

Tokyo 144-8551

Japan

Phone	+81 3 3737 8630

Mobile phone:	+81 90 5195 2129

e-mail	ta-fukuda@tokyo-keiki.co.jp

Japan	Tokyo Keiki Inc.

Mr. Koichi NISHIMURA

2-16-46 Minami-Kamata, Ohta-Ku

Tokyo 144-8551

Japan

Phone	+81 3 3737 8630

Mobile phone:	+81 90 5195 2129

e-mail	k-nishimura@tokyo-keiki.co.jp

e-mail (alternative)	koichi_nishimura@y5.dion.ne.jp

Korea 	Global Control Systems Corporation

(Republic of)

Mr Sang-Gil LEE

#858-5, Yeonsan-dong

Yeonje-Gu

Busan

Republic of Korea

Phone	+82 51 637 8932

Mobile phone:	+82 10 8769 6363

e-mail	sglee@changsanit.com

Global Control Systems Corporation

Mr Jae Bong LEE

858-5, Yeonsan-dong

Yeonje-gu

Busan 611-840

Republic of Korea

Phone	+82 51 850 5723

Mobile phone:	+82 10 5690 4444

e-mail	jblee@gcsc.co.kr

e-mail (alternative)	sdqba@naver.com

Malaysia	Light Dues Board, Marine Department Malaysia

Mr. Mohamad Halim AHMED

Jalan Limbungan

42000 Port Klang

Selangor Darul Ehsan

Malaysia

Phone	+603 33 46 7777

Mobile phone:	+6012 49 10 778

e-mail	halim@marine.gov.my

Nautical 	Nautical Institute

Institute

Mr David PATRAIKO

202 Lambeth Road

London SE1 7LQ

UK

Phone	+44 207 928 1351

Mobile phone:	+44 7980 984 038

e-mail	djp@nautinst.org

Netherlands	MARIN

Mr Cees STEDEHOUDER

Haagsteeg 2

P.O. Box 28

6700 AA Wageningen

The Netherlands

Phone	+31 317 47 99 39

Mobile phone:	+31 6 53 90 15 87

e-mail	c.stedehouder@marin.nl

e-mail (alternative)	cmstedehouder@gmail.com

Netherlands Ministry of Infrastructure & Environment

Mr. Pieter PAAP

P O Box 7007

2288 GK Rijswijk

Netherlands

Phone	+31 64 663 6190

Mobile phone:	+31 6 466 36 190

e-mail	pieter.paap@rws.nl

e-mail (alternative)	pieter.l.paap@quicknet.nl

Port of Rotterdam Authority

Mr. Ben ROHNER

Wilhelminakade 909

Postbus 6622

3002 AP Rotterdam

Netherlands

Phone	+31 10 252 1184

Mobile phone:	+31 6 5353 1001

e-mail	b.rohner@portofrotterdam.com

e-mail (alternative)	b.rohner@hccnet.nl

Netherlands	STC B.V.

Mr Wim VAN'T PADJE

Wilhelminakade 701

3072 AP Rotterdam

Netherlands

Phone	+31 10 486 66 54

Mobile phone:	+31 6 1255 8646

e-mail	padje@stc-r.nl

e-mail (alternative)	tpadje@xsall.nl

Stichting NNVO

Ms Lilian BIBER-KLEVER

Admiraal Luvcashof 7a

3115 Schiedam

The Netherlands

Phone	+31 10 40 900 40

Mobile phone:	+31 6 33 66 87 87

e-mail	lbiber@nnvo.nl

e-mail (alternative)	bureau@nnvo.nl

Norway

Mr Magnus SKI

Norwegian

Kongsberg Norcontrol IT AS

Mr. Steve GUEST

PO Box 1024

Bromsvn. 17

N-3194 Horten

Norway

Phone	+44 1454 774466

Mobile phone:	+44 777 3328 929

e-mail	steve.guest@kongsberg.com

Norway	Norwegian Coastal Administration

Mr. Richard AASE

PO Box 1502

6025 Alesund

Norway

Phone	+47 52733315

Mobile phone:	+47 91866969

e-mail	richard.aase@kystverket.no

Norwegian Coastal Administration

Ms Malin DREIJER

PB 1502

6025 Alesund

Norway

Phone	+47 52 73 32 47

Mobile phone:	+47 52 19 05 75

e-mail	malin.dreijer@kystverket.no

Norwegian Coastal Administration

Mr Trond SKI

Postbox 1502

6025 Alesund

Norway

Phone	+ 47 70 23 10 64

Mobile phone:	+47 95 19 08 01

e-mail	trond.ski@kystverket.no

VisSim AS

Mr Peter EADE

Vollveien 5

N-3183 Horten

Norway

Phone	+47 33 07 18 90

Mobile phone:	+47 7802 400280

e-mail	peter.eade@vissim.no

e-mail (alternative)	peter@vtmis.co.uk

Panama	Panama Maritime Authority

Ms Jicksa SAGEL

Diablo Heights

Edificio 5534

Apartado Postal 0843-0533

Panama

Phone	+507 501 5150

Mobile phone:	+507 6619 3177

e-mail	jsagel@amp.gob.pa

e-mail (alternative)	isageld@gmail.com

Philippines	Philippine Coast Guard

Captain Juan Manuel RAMOS Jr.

139 25th Street, Port Area

1018 Manila

Philippines

Phone	+63 252 78 481 local 6142

Mobile phone:	+63 252 78 481

e-mail	jomos92@yahoo.com

Rep of Korea

Mr Pyong Che CHON

Ministry of Oceans and Fisheries

Mr Joo Sung KIM

Ministry of Oceans and Fisheries

Rep of Korea

Rep of Korea	KIMFT under National

Ms Sueng Hee CHOI

Rep of Korea

Russia	FSUE Rosmorport

Mr. Sergei ROSTOPSHIN

198035 Gapsalskaya St. 8

Saint Petersburg

Russia

Phone	+7 812 450 60 40

Mobile phone:	+7 921 75 77 009

e-mail	S.Rostopshin@spb.rosmorport.ru

e-mail (alternative)	s.rostopshin@gmail.com

Transas Co

Mr Roman MODEEV

V.O. Maly pr-i, 54-4

St. Petersburg 199178

Russia

Phone	+ 7 812 325 31 31

Mobile phone:	+ 7 911 210 08 44

e-mail	roman.modeev@transas.com

Singapore	Maritime and Port Authority of Singapore

Mr Jia Chyuan CHONG

460 Alexandra Road

PSA Building #20-00

Singapore 119963

Singapore

Phone	+65 6773 7408

Mobile phone:	+65 9739 9890

e-mail	chong_jia_chyuan@mpa.gov.sg

Singapore	Maritime and Port Authority of Singapore

Mr Chwee Thiam LEE

460 Alexandra Road

PSA Building #20-00

Singapore 119963

Singapore

Phone	+65 6375 1264

Mobile phone:	+65 9826 8209

e-mail	sunny_lee@mpa.gov.sg

Spain	Centro de Seguridad Maritimo Jovellanos

Mr Carlos SALINAS

33393 Veranes

Gijon

Spain

Phone	+34 985 159 800

Mobile phone:	+34 635 572 547

e-mail	jcarlosfs@centrojovellanos.com

e-mail (alternative)	fernandezsalinas@gmail.com

Sweden	SAAB Technologies

Mr René HOGENDOORN

P O  Box 717

7300 AS Apeldoorn

The Netherlands

Mobile phone:	+31 610 925 412

e-mail	rene.hogendoorn@hitt.nl

e-mail (alternative)	rene.hogendoorn@rmer.nl

Swedish Maritime Administration

Ms Agneta HEDSTROM

Slussgatan 11

S-151 71 Södertälje

Sweden

Mobile phone:	+46 104786048

e-mail	agneta.hedstrom@sjofartsverket.se

Sweden	Swedish Transport Agency

Ms. Monica SUNDKLEV

Transportstyrelsen

SE-601 73 Norrköping

Sweden

Phone	+46 10 495 3336

Mobile phone:	+46 767 21 10 49

e-mail	monica.sundklev@transportstyrelsen.se

Turkey	Directorate General of Coastal Safety

Capt. Tuncay CEHRELI

Meclisi Mebusan cad.

No. 14 Salipazari

34433 Beyoglu

Turkey

Mobile phone:	+90 505 296 78 75

e-mail	tcehreli@kegm.gov.tr

e-mail (alternative)	tcehreli@hotmail.com

Directorate General of Coastal Safety

Mr. Burçin ERLEVENT

Kemankes Karamustafa Pasa Mah.

Kemankes Cad. N° 63

Beyoglu, Istanbul

Turkey

Phone	+90 212 334 45 00

Mobile phone:	+90 532 275 32 60

e-mail	berlevent@gmail.com

e-mail (alternative)	burcin.erlevent@kegm.gov.tr

Directorate General of Coastal Safety

Mr Sami GUREL

Kemankes Karamustafa Pasa Mah.

Kemankes Cad. N° 63

Beyoglu, Istanbul

Turkey

Phone	+90 212 3234810

Mobile phone:	+90 532 8196719

e-mail	sami.gurel@kiyiemniyeti.gov.tr

e-mail (alternative)	smgurel@yahoo.com

UK	Kelvin Hughes Limited

Mr David TURNAGE

Surveillance Systems

Voltage, 6 Mollison Avenue

Enfield EN3 7XQ

UK

Phone	+44 1992 805 224

Mobile phone:	+44 7834 328890

e-mail	dave.turnage@kelvinhughes.co.uk

Maritime & Coastguard Agency

Mr Muhammad Shahid KHAN

105 Commercial Road

Spring Place SO15 1EG

United Kingdom

Phone	+44 2380 839 638

Mobile phone:	+44 757 808 5225

e-mail	Muhammad.khan@mcga.gov.uk

e-mail (alternative)	mskhan76@msn.com

Maritime Coast Guard Agency

Mr. Robert TOWNSEND

Bay 3/1 Spring Place

105 Commercial Road

Southampton SO15 1EG

UK

Phone	+ 44 2380 839 683

Mobile phone:	+44 7795 287 836

e-mail	robert.townsend@mcga.gov.uk

e-mail (alternative)	paul.townsend@mca.gov.uk

Maritime Coastguard Agency

Mr James CLARK

Vessel Traffic Management Policy Lead

Bay 2/05 Spring Place, 105 Commercial Road

Southampton SO15 1EG

UK

Phone	+44 (0)2380 839 645

Mobile phone:	+44 (0)7920 154 931

e-mail	James.Clark@mcga.gov.uk

UK	Port of London Authority

Mr Thomas SOUTHALL

London River House

Royal Pier Road

Gravesend

UK

Phone	+44 1 474 562 242

Mobile phone:

e-mail	thomas.southall@pla.co.uk

United Arab 	Abu Dhabi Ports Company

Emirates

Mr. Ibrahim Ahmed Ali BIN HRAIZ

P.O. Box 54477

Abu Dhabi

United Arab Emirates

Phone	+971 2 510 9393

Mobile phone:	+971 50 623 8886

e-mail	ibrahim.binhraiz@adpc.ae

e-mail (alternative)	i_hraiz@hotmail.com

USA	US Coast Guard

CDR Reino ECKLORD

Commandant (CG-7413)

Washington DC 20593

USA

e-mail	Reino.G.Ecklord@uscg.mil

Working Group Participants

Operations

|  | Name | Organisation / Country |
| --- | --- | --- |
|  | Monica Sundklev (Chair) | Swedish Transport Agency / Sweden |
|  | Jørgen Brandt (Vice Chair) | Great Belt VTS / Denmark |
|  | Tom Southall (Vice Chair) | IHMA / UK |
|  | Agneta Hedström | Swedish Maritime Administration / Sweden |
|  | Are Piel | Estonian Maritime Administration / Estonia |
|  | Ben Röhner | Port of Rotterdam / the Netherlands |
|  | Chon Pyong Che | Korea Coast Guard / Rep of Korea |
|  | David Patraiko | Nautical Institute / UK |
|  | Els Bogaert | Flemish VTS / Belgium |
|  | Jacinto de Sousa | Signalis / Germany |
|  | James Clark | MCA / UK |
|  | Jean-Charles Cornillou | CEREMA / France |
|  | Jicksa Sagel | Panama Maritime Authority / Panama |
|  | Joo Sung Kim | Ministry of Public Safety and security / Rep of Korea |
|  | Josue Youmba | National Port Authority / Cameroon |
|  | Li Kin-Pong | Hong Kong Marine Department / China |
|  | Magnus Ski | Observer / Norway |
|  | Malin Dreijer | NCA / Norway |
|  | Michel Desparois | Canadian Coast Guard / Canada |
|  | Michele Landi | Coast Guard / Italy |
|  | Mohamad Halim Ahmed | Marine Department / Malaysia |
|  | Nadine Epara | National Port Authority / Cameroon |
|  | Nestor Alberto Kiferling | Prefectura Naval Argentina / Argentine |
|  | Nicolas Maire | French Department of Maritime Affairs / France |
|  | Per Baek Hansen | Royal Danish Navy, SOUNDREP / Denmark |
|  | Pieter Paap | Ministry of Infrastructure & the Environment / the Netherlands |
|  | Roman Modeev | Transas / Russia |
|  | Sami Gurel | Istanbul VTS Center / Turkey |
|  | Sergey Rostopshin | Rosmorport / Russia |
|  | Seunghee Choi | Ministry of Public Safety and Security / Rep of Korea |
|  | Steve Guest | Kongsberg / Norway |
|  | Thomas Erlund | Finnish Transport Agency / Finland |
|  | Trond Ski | Norwegian Coastal Administration / Norway |
|  | Tuomas Martikainen | FTA / Finland |
|  | Xigang Huang | China Maritime Safety Administration / China |
|  | Hartmut Hilmer | Federal Waterways and Shipping / Germany |

Technology

|  | Name | Organisation / Country |
| --- | --- | --- |
|  | Rene Hogendoorn (Chair) | SAAB / the Netherlands |
|  | Robert Townsend (Vice Chair) | Maritime & Coastguard Agency / UK |
|  | Peter Eade | Vissim / Norway |
|  | Richard Aase | NCA / Norway |
|  | Chwee Thiam Lee | Maritime and Port Authority / Singapore |
|  | Akira Yamamoto | Furuno / Japan |
|  | Rainer Strenge | Federal Waterways and Shipping / Germany |
|  | Wim Smets | Shipping Assistance Division / the Netherlands |
|  | Ashida Katsutoshi | Japan Radio Co Ltd / Japan |
|  | Hiroyuki Ishihara | Japan Radio Co Ltd / Japan |
|  | Jae Bong Lee | Global Control Systems Corp / Rep of Korea |
|  | Sang-Gil Lee | Global Control Systems Corp / Rep of Korea |
|  | Willie Tsanga | National Port Authority / Cameroon |
|  | Mathieu Aillerie | Signalis / Germany |
|  | David Turnage | Kelvin Hughes / UK |
|  | Jens. C. Pedersen | TERMA AS / Denmark |
|  | Werner Tewes | TERMA AS / Denmark |
|  | Dirk Eckhoff | Federal Waterways and Shipping / Germany |
|  | John Davis | Australian Maritime Systems / Australia |
|  | Koichi Nishimura | Tokyo Keiki Inc / Japan |
|  | Takuya Fukuda | Tokyo Keiki Inc / Japan |

Training

|  | Name | Organisation / Country |
| --- | --- | --- |
|  | Kevin Gregory (Chair) | International Harbour Masters Association / UK |
|  | Lilian Biber (Vice Chair) | NNVO / the Netherlands |
|  | Carlos F. Salinas | Sasemar / Spain |
|  | Burcin Erlevent | Directorate General of Coastal Safety / Turkey |
|  | Cees Stedehouder | MARIN Wageningen / the Netherlands |
|  | Stefaan Priem | Shipping Assistance Division / Belgium |
|  | Reino Ecklord | USCG / USA |
|  | Barbara Magro | Italian Coastguard / Italy |
|  | Luis Pina | Directemar / Chile |
|  | Pyong Che Chon | Korea Coast Guard / Rep of Korea |
|  | Seung Hee Choi | Korean Institute of Maritime and Fisheries Technology / Rep of Korea |
|  | Muhammad Khan | MCA / UK |
|  | Juan Manuel Ramos Jr | Coast Guard / Philippines |
|  | Mika Halttunen | Finnish Transport Agency / Finland |
|  | Jia Chyuan Chong | Maritime and Port Authority / Singapore |
|  | Chongyang Zhang | Maritime Safety Administration / China |
|  | Tom Dehmel | Federal Waterways and Shipping / Germany |
|  | Wim van ‘t Padje | STC / the Netherlands |
|  | Bagus Puguh | Navigation Directorate / Indonesia |
|  | Erika Marpaung | DG of Sea Transportation / Indonesia |

List of Input Papers

| Document number | Agenda Item | Title |
| --- | --- | --- |
| VTS39-1.2 | 1.2 | Agenda |
| VTS39-1.4 | 1.4 | Programme for the week |
| VTS39-2.1 | 2.1 | Actions from VTS38 |
| VTS39-2.2 | 2.2 | (VTS38-14) Report of VTS38 |
| VTS39-3.1.1 | 3.1 | (ARM1-11.1.8) Liaison note to all committees on ways of working for the NAVGUIDE update |
| VTS39-3.1.2 | 3.1 | (ENAV15-14.1.4) Liaison note to all Committees and PAP on IALA involvement with IMO SIP Tasks with Sec Addendum |
| VTS39-3.1.3 | 3.1 | (ENAV15-14.1.7) Liaison note to Committees and PAP - Proposed Product Specification Numbering Scheme for IALA Domains |
| VTS39-3.1.4 | 3.1 | (C59-8.1.3) revision 1 proposed new document scheme |
| VTS39-3.1.5 | 3.1 | Submission MSC 95-19-e-nav |
| VTS39-3.1.6 | 3.1 | (C59-8.1.4.2) revision 2 draft new committee policy and procedures |
| VTS39-4.1.1 | 4.1 | C59 Report |
| VTS39-4.3.1 | 4.3 | IALA IMO MSC94 Report rev2nw |
| VTS39-5.1 | 5.1 | IALA dictionary update 1 doc1110 v20150302 |
| VTS39-8.1.1 | 8.1 | (VTS38-8.1.3) Close-quarter reporting by VTS |
| VTS39-8.1.2 | 8.1 | (VTS38-8.1.4) Close-quarter reporting by VTS information |
| VTS39-8.1.3 | 8.1 | (VTS38-8.1.5) Close-quarter reporting by VTS technical and legal issue (English and French) |
| VTS39-8.1.4 | 8.1 | (VTS38-8.1.6) Measuring the effectivness of VTS (Rev.1) |
| VTS39-8.1.5 | 8.1 | (VTS38-12.2.6) VTS Manual Revision Status VTS38 |
| VTS39-8.1.6 | 8.1 | (VTS38-12.2.7) Draft Guideline_Incident-Accident_Reporting |
| VTS39-8.1.7 | 8.1 | (VTS38-12.2.8) Draft Guideline - IMSAS |
| VTS39-8.1.8 | 8.1 | STMID Netherlands (2.0 final) |
| VTS39-8.1.9 | 8.1 | (VTS38-12.2.8) draft guideline imsas (NT Rev2) |
| VTS39-8.4.1 | 8.4 | (VTS38-12.2.2) IALA VTS Strategy |
| VTS39-8.4.2 | 8.4 | (VTS38-12.2.3) IALA VTS Strategy matrix |
| VTS39-8.4.3 | 8.4 | (VTS38-12.2.4) IALA Questionnaire_no_track_changes |
| VTS39-8.4.4 | 8.4 | iala_vts_strategy_wp1_10jan2015- shortened version for further discussion_comments NL VTS Group v0.3 |
| VTS39-9.2.1 | 9.2 | V-128_v10 (output inter-sessional meeting) |
| VTS39-9.2.2 | 9.2 | VTS Intersessional Meeting Minutes v2 |
| VTS39-9.2.3 | 9.2 | SIGNALIS reservation on current status of IALA V128 recommendation |
| VTS39-9.2.4 | 9.2 | Kongsberg Norcontrol IALA Recommendation V-128, Ed. 4 approval |
| VTS39-9.2.5 | 9.2 | Making V.128 suitable for its readership - Vissim |
| VTS39-9.2.6 | 9.2 | V-128_ed4_comments - 150316 JRC |
| VTS39-9.2.7 | 9.2 | IALA Recommendation V-128, Ed. 4 approval - SG LEE of GCSC |
| VTS39-10.1.1 | 10.1 | (VTS38-10.1.1) Authenticity, validation and security of certification |
| VTS39-10.1.2 | 10.1 | draft guideline VTS Revalidation Process for VTSO 20150324 |
| VTS39-10.1.3 | 10.1 | draft Model Course Revalidation Process for VTS Personnel + pages input paper |
| VTS39-10.3.1 | 10.3 | (VTS38-10.3.1) Develop Guidance on Human Factor Management in VTS (Rev 1) |
| VTS39-11.1 | 11 | Work programme Summary Report (rev 3) |
| VTS39-11.2 | 11 | 2014-18 Work Programme Task Register v5master |

List of Output and Working Papers

Output documents are submitted for review by a body other than the Committee initiating the document.

| Number | Title | Status |
| --- | --- | --- |
| VTS39-11.3 | Work programme Summary Report | To VTS40 |
| VTS39-11.4 | 2014-18 Work Programme Task Register | To VTS40 |
| VTS39-12.1.1 | Liaison Note on V-128 | To Council to approve |
| VTS39-12.1.2 | IALA VTS Strategy Paper | To Council to approve |
| VTS39-12.1.3 | Liaison to Council on IALA Strategy for future VTS | To Council to approve |
| VTS39-12.1.4 | Liaison note to ENAV regarding Proposed Product Specification Numbering Scheme | To ENAV to note |
| VTS39-12.1.5 | Draft Recommendation V-128 Ed.4 | To Council to approve |
| VTS39-12.1.6 | Guideline on Preparation of Operational and Technical Performance Requirements | To Council to approve |
| VTS39-12.1.7 | Liaison note in response to ARM - NAVGUIDE | To ARM to note |
| VTS39-12.1.8 | IALA VTS Questionnaire final draft | To Council to approve |
| VTS39-12.1.9 | Liaison to Council on VTS Questionnaire | To Council to approve |
| VTS39-14 | Report VTS39 | To Council to note |

Working papers are documents that will remain within the Committee for further review.

| Number | Title | Status |
| --- | --- | --- |
| VTS39-12.2.1 | WG3 V-103-5 VTS Revalidation Model Course | To VTS40 |
| VTS39-12.2.2 | WG3 VTS Manual Chapters | To VTS40 |
| VTS39-12.2.3 | WG3 (VTS39-10.1.1) Authenticity, validation and security of certification | To VTS40 |
| VTS39-12.2.4 | WG2 input VTS Manual 2016 | To VTS40 |
| VTS39-12.2.5 | WG2 technical acceptance of a VTS | To VTS40 |
| VTS39-12.2.6 | WG1-1.1.3 Draft Guideline Incident Accident Reporting JCC V1 | To VTS40 |
| VTS39-12.2.7 | WG1-1.1.5 Draft Guideline IMSAS-rev.1 | To VTS40 |
| VTS39-12.2.8 | WG1-1.3.1 Draft Guideline on VTS Communications | To VTS40 |
| VTS39-12.2.9 | WG1-1.4.4 Draft Guideline Zero Accident Campaign April-2015 | To VTS40 |

- Action Items

Action Items for Secretariat

The Secretariat is requested to forward the updated IALA VTS manual to VTS 40 for further review and consideration.	10

The Secretariat is requested to forward the draft Guideline on incident / accident reporting as input (VTS39-12.2.6) for VTS40.	10

The Secretariat is requested to forward the draft Guideline on IMSAS to VTS 40 (VTS39-12.2.7) for further review and consideration.	11

The Secretariat is requested to forward the draft documentation on VTS Communication (VTS39-12.2.8) to VTS 40 for further review and consideration.	11

The Secretariat is requested to forward the draft Guideline on Zero Accident Campaign (VTS39-12.2.9) to VTS 40 for further review and consideration.	11

The Secretariat is requested to forward output document VTS39-12.1.2 on the IALA VTS Strategy Paper, together with accompanying liaison note VTS39-12.1.3 to Council for approval and further considerations	12

The Secretariat is requested to forward the VTS Questionnaire to Legal Advisory Panel for their recommendations on data availability and security as regards how the collected information may be used.	12

The Secretariat is requested to forward the VTS Questionnaire as output document VTS39-12.1.8 to Council for approval and the liaison note VTS39-12.1.9 to Council for information.	12

The Secretariat is requested to forward the Liaison regarding updating the NAVGUIDE to IALA ARM Committee (VTS39-12.1.7)	12

The Secretariat is requested to forward working document VTS39-12.2.4 on the WG2 input of the VTS Manual 2016 as input for VTS40.	13

The Secretariat is requested to forward working document VTS39-12.2.5 on the technical acceptance of a VTS as input for VTS40.	13

The Secretariat is requested to forward draft Recommendation V-128 Edition 4 (VTS39-12.1.5) to Council for approval together with the accompanying liaison note to Council on V-128 (VTS39-12.1.1).	14

The Secretariat is requested to forward draft Guideline 1111 on Preparation of Operational and Technical Requirements for VTS Systems (VTS39-12.1.6) to Council for approval.	14

The Secretariat is requested to forward the liaison note from VTS to the ENAV Committee regarding VTS39-3.1.3 (ENAV15-14.1.7) to the ENAV Committee (VTS3912.1.4).	14

The Secretariat is requested to forward working document VTS39-12.2.1 as input for VTS40.	14

The Secretariat is requested to forward working document VTS39-12.2.2 as input for VTS40.	14

The Secretariat is requested to forward working document VTS39-12.2.3 as input for VTS40.	15

The Secretariat is requested to upload the updated versions of the VTS Work Programme VTS39-11.3 and VTS39-11.4 on the IALA web and make it input for VTS40.	15

The Secretariat is requested to forward the report of VTS39 (VTS39-14) after completion to the IALA Council, to note.	17

Action Items for Members

Committee members are requested to supply pictures for the VTS Manual 2016 to be sent to Neil Trainor and/or Paul Owen.	7

Committee members are requested to supply input on their procedures in incident / accident / near-miss reporting.	7

Committee Members are requested to forward new terms, definitions and or acronyms to update the IALA Dictionary to the rapporteur (Cees Stedehouder, C.Stedehouder@marin.nl ) for inclusion.	8

Committee Members are requested to send any relevant guidance, advice or documentation on effective oral communication to Thomas Southall (	11

Committee Members are requested to continue drafting Chapter 11 of the WG2 input of the VTS Manual 2016 intersessionally.	13

Committee members are asked to consider becoming the IALA Field manager for VTS in the IALA S-100 subdomain.	14

Committee Members are requested to provide comments on the elements of the IALA VTS Manual 2012 related to VTS personnel and training to the Chair and Vice Chair of WG3	14

Committee Members are requested to advise interested parties of the Human Factors and Ergonomics in VTS workshop	15