## Slide 1: IALA’s part in EfficienSea 2
Nick Ward, IALA Project Manager for EfficiernSea 2, Dec 2016
THIS PROJECT HAS RECEIVED FUNDING FROM THE EUROPEAN UNION’S HORIZON 2020 RESEARCH AND INNOVATION PROGRAMME UNDER GRANT AGREEMENT NO. 636329

## Slide 2: About EfficienSea 2
EU H2020 funded €11m
DMA led, 32 partners - incl. IALA
to enhance safety of navigation and increase efficiency at sea
e-navigation services
Maritime Cloud
Comms incl. VDES

## Slide 3: Status report
IALA leads Task 1.2 (Project/Test Bed Liaison) with CIRM, DMA & OFFIS
IALA leads Task 1.3 (Standardization) with CIRM and UKHO.
IALA also contributes to WP 2 (Communications - VDES) and WP 3 (Maritime Cloud).
Core work in Tasks 1.2 and 1.3 completed. Deliverables D1.4 and D1.5 accepted. Information on websites
IALA carrying out Work Plan for the second year of the Project, progressing work on VDES and Maritime Cloud
Draft Work Plan for the third year is presented here.

## Slide 4: Current work
Consultants developing standards/documentation for VDES and the Maritime Cloud
Close cooperation with IALA ENAV WGs
Documents produced as E2 deliverables
Will become IALA recommendations/guidelines
Providing continuity beyond the E2 project.

## Slide 5: Providing information
Information plan to prepare for VDES
- important in the lead up to WRC 2019
2. Information plan to raise awareness of Maritime Cloud
- especially for IMO MSC
3. Coordinated with overall E2 Communications Strategy
4. IALA website
- existing information compiled
- standards pages
- links to other websites (IMO, ITU, IHO, E2)

## Slide 6: Maritime Cloud – Information exchange system

## Slide 7: Workshops on Maritime Cloud
IALA/Frequentis workshop to advance user requirements and standards for MC (10/17?)
International seminar to encourage adoption of the MC, with demonstrations (3/18?)
Proposals subject to further discussion with WP3 lead and IALA Secretariat.

## Slide 8
Work Plan for 2017-18
Finalise digital communications strategy - taking into account IMO review of GMDSS & ENAV work;
Complete consolidation of IALA documentation on AIS and VDES, in support of ENAV WG3;
Continue to support preparation of draft standards for VDES in IEC;
Implement Information Plan developed for VDES, including input to Navguide & VTS Manual;
Briefings for ITU-R, delegations to assist understanding of VDES significance;
Implement, validate and demonstrate VDES compatibility test bed;

## Slide 9
Work Plan 2017-18
7. Review VDES test results, provide new test plan and produce revised channel model;
8. Provide updated IALA website content on standards and test beds;
9. Provide presentations/demonstrations of Maritime Cloud, for IMO MSC and other meetings;
10. Support implementation of plan developed for standardisation of the Maritime Cloud;
11. Support organization of workshop(s) on Maritime Cloud.

## Slide 10: Questions?
nick.ward@gla-rrnav.org
THIS PROJECT HAS RECEIVED FUNDING FROM THE EUROPEAN UNION’S HORIZON 2020 RESEARCH AND INNOVATION PROGRAMME UNDER GRANT AGREEMENT NO. 636329

## Slide 11: VDES Sub-systems Spectrum Allocation
75 | 16 | 76 | 350 kHz | 1024 | 1084 | 1025 | 1085 | 1026 | 1086 | 4.45 MHz | 2024 | 2084 | 2025 | 2085 | 2026 | 2086 | 2027 | xxxx | 2028 | xxxx
 |  |  |  | VDE-TER 1A |  |  |  |  |  |  | VDE-TER 1B |  |  |  |  |  | ASM1 | AIS 1 | ASM2 | AIS 2
AIS LR1 |  | AIS LR2 |  | ? VDE-SAT UL ? |  |  |  |  |  |  | ? VDE-SAT DL ? |  |  |  |  |  | ASM UL1 |  | ASM UL2 | 
AIS 1, AIS 2
AIS 1, AIS 2
ASM 1, ASM 2
ASM 1, ASM 2
AIS 1, AIS 2
ASM UL1, ASM UL2
AIS LR1, AIS LR2
VDE-SAT UL
VDE-SAT DL
VDE-TER 1A
VDE-TER 1B
VDE-TER 1B
Notes: Slide shows the allocation of the different components to channels within the maritime VHF band.
Spectrum for the terrestrial components of VDES was allocated at WRC-15.
Spectrum for the satellite component has not been allocated, however, ITU set an agenda item for WRC-19 allowing for further consideration of the satellite aspects. The VDE-SAT allocation may be on the same channels used for VDE-TER, or in a separate band identified for this purpose at WRC-15 – studies needed to see who/how is using the alternative frequency band and what sharing mechanisms could be used.

## Slide 12: VHF Data Exchange System Anticipated Timeline for Implementation
VDE-SAT UL
VDE-SAT DL
ASM 1 ASM 2
Today
AIS & VDE-TER Initial Operational Capability
VDES Terrestrial Initial Operational Capability
VDES Full Operational Capability
2016
2017
2018
2019
2020
2021
2022
2023
AIS 1 AIS 2
AIS LR1 AIS LR2
AIS
VDE-TER 1A
VDE-TER 1B
VDE-TER
VDE-TER, ASM (incl. UL)
VDE, ASM
World Radiocommunication Conference 2019
Notes: AIS, VDE-TER and ASM frequencies already allocated and can be used for VDES beginning from the dates shown on the slide.
It is expected that frequencies for VDE-SAT will be allocated at WRC-19 and become available for operational use in 2021.
VDES FOC in 2021