DRAFT

Report of 5th Session of the IALA ANM Committee

Oct. 12-15, 2004

Executive Summary

Annex 6, Action items 9, 19, 21 and 25 and Annex 7, Amended Work Programme, are brought to the attention of Council.

The ANM Committee continued work as per the revised work programme.  They continued to work with other committees on a number of documents.  In addition, they made significant progress on the full revision of the IALA NAVGUIDE.

The ANM Committee liased with other Committees towards the completion of a number of Recommendations:

- Revisions to Draft Recommendation on GNSS Vulnerability and Mitigation Measures – in conjunction with the RNAV Committee (Council Agenda item 6.4.2 refers);

- Draft Revision to IALA Guidelines on Availability And Reliability - Theory And Examples – in conjunction with EEP Committee (Council Agenda item 6.5.2 refers);

- Revisions to Draft Recommendation on Availability Objectives of AtoN Services – in conjunction with EEP Committee (Council Agenda item 6.6.2 refers);

- Revisions to Recommendation O-114 – Marking of offshore Wind Farms (Council Agenda item 6.6.3 refers).

The Committee discussed the possibility for an alternative location for ANM7 to provide an opportunity to view technical aspects for AtoN service delivery and management.  An offer was received from J. Arenstam, USCG, for the use of the facilities at USCG Training Center, Yorktown, Virginia, where the national AtoN school is located.  Simulations on the provision of lights in built up areas, as well as a demonstration of the new Buoy Tender would be arranged.  (Action item 25 refers).  The Council is asked to approve this request.

Table of Contents

1	General	3

2	Review of Action Items	4

3	Review and Update of Work Programme	5

4	Reports from other bodies	5

5	Report from Rapporteurs	6

6	Establishment of Working Groups and Working Group Chairs	7

7	Report from WG1 – Navigational Requirements	7

8	Report from WG2 – Continuous Improvement	11

9	Any Other Business	13

Annex 1 - IALA Committee Agenda – ANM5	14

Annex 2 – ANM5 Participants	15

Annex 3 - Working Group Participants	19

Annex 4 – List of Input papers for ANM5 Oct.12-15, 2004	20

Annex 5 – List of Output and Working Papers	24

Annex 6 -  Action Items	26

Annex 7 – AtoN Management (ANM) Committee Revised Work Programme 2002 – 2006	29

Annex 8 - IALA Committee Agenda – ANM6	31

Annex 9 – Rapporteur Reports	32

Annex 10 – To be Provided by Duncan Glass – Tentative Schedule for ANM7 in USA.	40

| ANM Committee 5thsession | ANM5/output/05 Oct. 15, 2004 |
| --- | --- |

Report of the 5th Session of the IALA ANM Committee

# General

The 5th meeting of the ANM Committee was held from Oct. 12-15, 2004 at IALA Headquarters, Saint Germain en Laye, France with Duncan Glass as Chair.  Vice-Chair Gary Prosser sent regrets as he was unable to attend.  The secretary for the meeting was Jillian Carson-Jackson.

Apologies were received from:

| Name | Administration | Country |
| --- | --- | --- |
| BURNS, William | USCG | USA |
| CHENG, Rong | MSA | China |
| COOPOO,Kiru | NPA | South Afirca |
| FONTAN, J. L. | CETMEF | France |
| PROSSER, Gary | AMSA | Australia |
| TASSEL, Alan | Pharos Marine | UK |
| YONGQIANG, Lu | MSA | China |
| ZHIJIANG, Shen | MSA | China |
| O’MAHONEY, Sean | Avi… |  |
| PLATTEN, Guy | NLB | Scotland |

The Chairman opened the meeting and introduced Torsten Kruuse, Secretary General of IALA.

The Secretary General welcomed all members to the ANM Committee.  He noted the importance of the work of the IALA Committees.  Mr. Kruuse then introduced a video presentation from Mr. Clive Davidson, AMSA, President of IALA.  This video is a result of the ongoing work on a promotional video for IALA, however it is a separate video that has been produced specifically for presentation to the IALA Committees.  The Chairman thanked the Mr. Kruuse for his input.

The members of the Committee then introduced themselves.  The Chairman stressed that the ANM Committee should deal with the Mariner’s user requirements for aids to navigation from a management point of view.

Ms. Jillian Carson-Jackson presented information on changes to the work environment at the IALA Offices.  Ms. Virginia Butler of the Secretariat staff provided information on administrative details, including a safety briefing.  She also noted that the phones are available for the use of IALA members for short, professional calls as required during the week.  Ms. Lorraine Mbong provided a briefing on accommodation and catering at IALA.

## Annexes

### Agenda

The agenda was reviewed and adopted.

A copy of the agenda is provided in Annex 1.

### Participants

A list of participants is provided in Annex 2.

### Working Group Participants

A list of working group participants in provided in Annex 3.

### Input Papers

A list of input papers is provided in Annex 4.

### Output and Working papers

A list of output and working papers is provided in Annex 5.

### Action Items

A list of action items is provided in Annex 6.

### Work Programme

A Revised Work Programme is provided in Annex 7.

### Provisional Agenda ANM6

A provisional agenda for ANM5 is provided in Annex 8.

### Rapporteur Reports

Reports from the Rapporteurs are included in Annex 9.

# Review of Action Items

Input paper ANM5/2/1 refers.

All action items were reviewed.

## Action Items – IALA Secretariat

All action items were noted as complete, with the following comments:

12 - The Secretariat was asked to reformat the draft revisions of the Recommendation O-117 (ANM4/WG1/WP2) on the marking of Wind Farms and forward to K. O’Higgins and D. Glass by June 15, 2004. .  The Secretariat noted that this item had not been completed by June 15 as requested, however it had been completed prior to ANM5, and the result of intersessional work was the basis for the input paper on this item (ANM5/10/3).

15 - The Secretariat was asked to forward the document on the status of the revision of the Navguide (ANM4/output/05) to other committees for their information and required actions, especially for EEP concerning a new request for section 6.2. The newly revised chapter 3, 4 & 6 should be sent in electronic form jointly with the status document.  While this item had been responded to as indicated, the Secretariat indicated that the action item on the Secretariat within the Status Document had not been responded to.  This was reviewed during ANM5 and input will be provided for ANM6 (Section 8.3 refers).

16 - The Secretariat was asked to write to DNV, and to IACS, notifying them of the existence of the recommendation on the Marking of wind farms, as issued in May 2000.  The letter should also indicate that the recommendation is under review, and the Committee welcomes comments for consideration during the review.  The letter was actioned during ANM4.

17-19 – These action items refer to the IALA Annual Questionnaire.  It was noted that there were some concerns over one aspect of the questionnaire that needed resolving before sending the questionnaire out.  These issues were dealt with during ANM5

Action Item

A. Chateuvert met with IALA Secretariat and agreed to make minor changes to the Questionnaire and return to the Secretariat as soon as possible.

Those persons providing translation for the IALA Questionnaire were asked to take into account the amendments to the questionnaire and correct the translated copies as soon as possible.

The Secretariat was asked to forward the revised questionnaire as identified in action items 17-19 ANM4.

21 – The Secretariat was asked to bring the suggestion for a possible ANM Committee meeting at an alternative location to the attention of Council.  This item was noted by Council, however no response was provided.  (Section 9.2 refers)

## Action Items – ANM Members

Action items for ANM Members were reviewed.  Members were asked to refer to specific action items as required within their working groups.

# Review and Update of Work Programme

Input paper ANM4/3/1 refers.

The work programme was reviewed and revised during the session.

A revised work programme is attached at Annex 7.

# Reports from other bodies

Input papers ANM5/4/1 – ANM5/4/5 refer.

## IALA Council Session 34

The comments from IALA Council Session 34 were noted.  The Committee noted the work of the Strategy Group as well as the comments directly related to ANM.  D. Glass highlighted the issue of Security and Safety as being intrinsically linked, however they remain 2 separate entities.  The impact of the ISPS code on AtoN Authorities was noted (input paper ANM5/14/info1 – note to Council on ISPS and VTS – refers).

The ANM Committee noted that the Council did not approve the IALA Draft Recommendation on Availability of Aids to Navigation.  This item was dealt with by WG2 (Section 8.1 refers).

## Report from IMO – MSC78 and NAV50

Input papers ANM5/4/2 and ANM5/4/3 refer.  Jean-Charles LeClair provided an overview of the events at IMO, presenting his reports to the ANM Committee.  He highlighted a number of points:

Long Range Identification and Tracking – the use of AIS for long range has been promoted by IALA and IALA members, however it is not widely accepted at IMO.  There are many concerns over the implementation of LRIT – technology, process, etc.

Radar Issues – the new performance standard for radars will see changes in the S-Band radar – by 2008 it will no longer be required to trigger racons.  This will have an impact on members of IALA, however it should be noted that the X-Band will not change.  It was noted that authorities may wish to follow these developments, as well as the carriage requirement changes that may follow in the future for both S and X band radars.  The work on display of information, harmonization of symbols and terminology should be kept in mind when developing IALA documentation.

Risk Management Tool – the tool was presented by IALA to NAV50, and it was well received.  The presentation was coordinated with a presentation by AMSA on the use of the tool to identify risks in the Torres Strait.

AIS – IMO noted that there have been some problems with erroneous information input into AIS units, however this seems to be diminishing as experience is gained with the use of the tool.

Galileo – a proposal has been put forth to consider Galileo as part of the WWRNS.

Voluntary IMO Audit Scheme – this scheme is moving forward and a question for IALA is whether IALA should develop an IALA Audit Scheme to respond to the Aids to Navigation elements or whether IALA should wait for IMO to identify how AtoN authorities are to be audited.

## Report from Aids to Navigation Information System (ANIS) Ad Hoc Group

J-C LeClair will be taking the role of Secretary to the ANIS group, and provided an overview of the work to date.  The group is proceeding forward with three basic steps:

1 – develop real-time AtoN status display on ECDIS

2 – adapt a 3D digital display

3 – display real-time AtoN status on a 3D digital display.

He noted that the latest meeting (Sept. 2004) resulted in a major step forward and a prototype for a display of AtoN information on an ECDIS in real-time will be ready for the next meeting in January, 2005.  He highlighted the request from ANIS to the ANM Committee, indicating the urgency of the information required.  (Section 7.8 refers)

# Report from Rapporteurs

Input papers ANM4/5/2 through ANM4/5/4 refer.  Reports from Rapporteurs are included at Annex 9.

## Use by Members of IALA guidelines on Risk Management as Applied to AtoN (M1)

J. Carson-Jackson noted that the Risk Model had been presented to IMO, and that there will be a Training Seminar on the use of the Model in Montreal, Que., Canada from Nov. 8-10, 2004.

It was noted that participants at the workshop should be advised what information will be required to optimize the training process.

Action Item

The Secretariat was asked to ensure that participants in the Risk Assessment Workshop are notified of the data required in order to optimize the training process.

## Impact of new technologies on provision of AtoN (M2)

J. Rebollo presented his report, which included an analysis of the response to his questionnaire to members on the impact of technologies.

## Trends resulting from the IALA Annual Questionnaire (M3);

A. Châteauvert noted that the Questionnaire had not been sent to all members as originally requested due to a concern over the wording of one area.  However, Canada completed the form and he was able to present the analysis.  He noted that this questionnaire should be sent with some urgency to all members in order to gain benefit from the responses.  (Section 2.1 refers)

## The work of IHO on chart datum and accuracy (M4)

P. Douglas presented the report on behalf of G. Platten.  He stressed the requirement for ongoing work on the education aspects regarding datum.  In addition, he provided a short presentation on Lidar survey techniques.  (Section 9.1.1 refers).

# Establishment of Working Groups and Working Group Chairs

Two working groups were established, and tasks from the work programme assigned.  Tasks were assigned as per the list of input papers – ANM5/3/1 attached at annex 4.

| Working Group | Working Group Chair / Vice Chair |
| --- | --- |
| WG1 – Navigational Requirements | Kieran O’Higgins / Harald Andreassen |
| WG2 – Continuous Improvement | Luis Mendes / Andre Châteauvert |

# Report from WG1 – Navigational Requirements

WG1 was asked to respond to ANM input papers ANM5/6/1, ANM5/7/1, ANM5/7/2, ANM5/10/1 to ANM5/10/3, ANM5/10/info1, ANM5/10/info2, ANM5/12/1 through ANM5/12/3, ANM5/14/3, ANM5/14/4, ANM5/14/5, ANM5/14/info1 and ANM5/14/info2.

## Coordinate Recommendation - information to be provided by AIS as a traffic-monitoring tool (Task 2)

WG1 discussed this paper in detail and preliminary work was carried out in defining the structure of the paper (ANM5/WG1/WP06).  It was decided to carry out more work intersessionally with the members who are presently using AIS as a monitoring tool and to resubmit the paper to ANM6 in revised format.

Action Item

Members from Germany, Sweden, Norway, Denmark and Holland were asked to work intersessionally and re structure the paper before submitting it to the Secretariat, ANM Chairman, and WG1 Chairman by 31st December 2004.

The Secreariat was requested to review the restructured paper after 1st January 2005 , reformat it in IALA Recommendation format and input the paper to ANM6.

The Secretariat was requested to forward the reformatted paper to the AIS Committee by 8th January 2005.

## Review the need for backup systems to GNSS (Task 9 as requested by Council Session 31)

The WG reviewed the revised Draft Recommendation GNSS Vulnerability and Mitigation Measures (ANM5/14/info1) and noted the comments from the Council.

- The WG suggested that a list of Definitions &Acronyms be included in this very technical paper as per standard IALA Recommendation format.

- The WG considered that Risk Assessment aspects are properly mentioned within the paper but National Authorities must carry out risk assessments within their own areas of responsibility and respond accordingly.

- In Appendix A, it was considered that the continuity requirement for the port phase was unnecessarily restrictive and that a shorter continuity time interval of say 15 minutes be considered.

Action Item

The Secretariat was asked to advise the RNAV Chair and Vice-Chair of the suggested amendment to the Draft Recommendation on GNSS Vulnerability and Mitigation Measures, including reformatting as necessary.

If the amendment suggested by the ANM Committee is acceptable to the RNAV Chair and Vice-Chair, the Secretariat was asked to forward the amended Draft Recommendation on GNSS Vulnerability and Mitigation Measures to Council for approval.

## Develop Guidelines on the provision and identification of AtoN in built up areas, including the application and use of Blue Lights (Task 3)

At ANM4 the Committee was asked to look into developing Guidelines on the provision and identification of AtoN in built-up areas, including the use of blue lights. It was accepted by the WG that the use of blue lights was effective in built up areas in order to distinguish them from shore background lights.

The advances in LED technology have made sigificant changes in blue lights.

There is a significant requirement for conspicuous AtoNs to mark new, dangerous wrecks such as the Tricolour.  Alternating Blue/Yellow Lights have already been trialled and the WG1 supports this way forward for marking such dangers.  The results from intersessional work indicate that restriction on the use of blue lights is minimal, however further work is required to ensure that any IALA Recommendation created which include the use of blue lights follows requirements set out by other international bodies.

A draft document (ANM5/WG1/WP03) was created, to be further developed with expected completion by ANM6.

Action Items:

The Secretariat was asked to reformat the paper on blue lights (ANM5/WG1/WP03) and forward to ANM6 for final approval.

The Secretariat was asked to contact China for specific details of existing blue light applications in secondary channels

M. Nicholson was asked to check specific restrictions on the use of blue lights internationally and provide an input a paper for ANM6.

## Review IALA Recommendation O-117 for the marking of Offshore Wind Farms ( Task 7)

In ANM4, WG1 reviewed various input papers including a draft revision of O-114, the effect of wind turbines on Radio Navigation & Communication Systems and if other applications such as tidal turbines could be covered in this recommendation. It was considered that the draft recommendations on wind farms cannot cover these items and they must be addressed separately (Section 7.6 refers).

Intersessionally, the draft paper from ANM4 was comprehensively revised by the Secretariat and K.O’Higgins and was submitted to ANM5 in the standard IALA recommendation format.

The WG1 considered the input papers on aero warning lights from the national Authorities in Ireland, Germany and Sweden.  The WG1 also considered information on the possible effects on Marine radio systems.

The revised document (ANM5/output/02) was reviewed and approved for submission to Council, pending comments from ICAO and IACS.

Action Item

The Secretariat was asked to forward the revised recommendation on the marking of wind farms (ANM5/output/02) to Council for approval.

The Secretariat was asked to forward a copy of the recommendation on the marking of windfarms (ANM5/output/02) to the International Civil Aviation Organisation (ICAO) for comment re aero marking.

The Secretariat was asked to write to Det Norske Veritas (DNV), and to the International Association of Classification Societies (IACS), notifying them of the existence of the recommendation on the Marking of wind farms, as revised (ANM5/output/02),.  The letter should also indicate that the recommendation is under review, and the ANM Committee welcomes immediate comments for consideration.

The Secretariat was asked to review (amend format, diagrams) and forward a copy of the recommendation on the Marking of wind farms (ANM5/output/02), as revised, to IHO with a covering letter indicating that the recommendation is under review, and the ANM Committee welcomes immediate comments for consideration.

## Emergency Marking of Wrecks (Task 10)

The WG noted the previously reviewed input papers from CETMEF on the wreck of the Tricolour and a document from The Netherlands on Marking of New Dangers. At ANM4 it was decided that the best way to proceed was that the paper from the Netherlands should form the basis of a typical Emergency Wreck marking Response Plan.  This paper was further developed Intersessionally by Jan Ricken and submitted to ANM5 as a fully developed Emergency Wreck Marking Response Plan, which includes a Flow Diagram of a stepped response. The WG considered this paper and the input paper from Portugal, which primarily advocates the use of lightbuoys of sufficient range (eg 9/10 miles) to be noticed by mariners.

The WG considers that this paper (ANM5/WG1/WP04) is now almost complete and requires minimal refinement. The paper is not prescriptive, but instead indicates to Administrations the steps that need to be considered and the step levels required depending on the assessment of the severity of the incident and the area in which it has occurred.

Some further work is required on background aspects of Administration responsibility and response capability. The wreck of the Tricolour in the Dover Straits has brought into focus the effective responses required to adequately mark the wreck and to prevent further collisions with the wreck. Administrations need to carry out risk assessments, assess their response capabilities and consider plans to deal with such situations.

It is also recognised that in the future “impact” AtoNs such as blue/amber lights, which are not presently within the Maritime Buoyage System, are being considered for emergency marking of new dangers such as shipwrecks in busy waterways.

Also the developing aspects of an Aids to Navigation Information Service (ANIS) is noted and that synthetic and virtual AIS warnings/AtoNs on the Electronic Navigational Chart could be applicable.

The WG1 considers that this paper (ANM5/WG1/WP04) should be forwarded to ANM6 for completion.

The WG1 also considers that this paper would be best incorporated in the IALA Navguide.

Action Item

The Secretariat was asked to reformat the working paper on the emergency marking of wrecks (ANM5/WG1/WP04) into IALA documentation format for guidelines.

The Secretariat was asked to forward the working paper on the emergency marking of wrecks (ANM5/WG1/WP04) to ANM 6. Members were invited to comment with the intention of finalising this paper at ANM6.

[Chairman WG1] was asked to liase with WG2 re inclusion of the [concepts of the the working paper on the emergency marking of wrecks (ANM5/WG1/WP04 in the revised IALA NAVGUIDE.

The Secretariat was asked to forward the working paper on the emergency marking of wrecks (ANM5/WG1/WP04 to the VTS Committee for comment on Section 4 which refers to establishment of a temporary VTS.

## Develop Guidance on the marking of offshore renewable energy sites

The WG1 considered a draft recommendation, which was developed based on the format of wind farm recommendation.  Initial re-drafting of the paper was carried out (ANM5/WG1/WP05) however more work needs to be done.  It was noted that the existing guideline on the marking of fish farms should also be taken into account.

Action Item

G. Platten was asked to develop the draft paper on the marking of offshore renewable energy sites (ANM5/WG1/WP05), taking into account the existing guideline on marking of fish farms, intersessionally and resubmit to the Secretariat by 31st December 2004.

The Secretariat was requested to forward the draft paper on the marking of offshore renewable energy sites (ANM5/WG1/WP05), as revised by G. Platten, to ANM6.

Members of the Committee were asked to review the revised draft paper on the marking of offshore renewable energy sites (ANM5/WG1/WP05)  and provide comments to ANM6.

## Respond to Liaison Note from EEP re LED Lights (additional item)

The WG considered the request from EEP regarding LED Lights, and noted that it is preferable that a light continues to operate at a reduced intensity and hence a range less than the advertised range rather than no light at all.  However this should be considered a failure.

It may seem obvious, but the specification of such AtoNs need to be carefully analysed for the location considered.

The response regarding seasonal or exceptional issues is the same.

Action Item

The Secretariat was requested to format the response to EEP regarding LED Lights into a liaison note, and forward to EEP6.

## Provide Comments to ANIS Ad Hoc Group (additional item)

The WG considered the request from the ANIS Ad Hoc Group and developed a liaison note (ANM5/output/03) with the comments requested.

Action Item

The Secretariat was requested to forward the liaison note (ANM5/output/03) to the ANIS Ad Hoc Group by Oct. 30th, 2004.

# Report from WG2 – Continuous Improvement

The Working Group was asked to respond to input papers ANM5/8/1, ANM5/9/1-ANM5/9/13, ANM5/11/1–ANM5/11/3, ANM5/14/1 and ANM5/14/2.

## Review / Develop Recommendation on Availability Objectives for AtoN (Task 8)

The working group reviewed and considered the comments from the Council and the comments from EEP.  A new version of the Recommendation (ANM5/output/01) was reviewed and approved by the Committee to send to Council.  The main modifications to the document were:

- The scope of the Recommendation was clarified. This Recommendation applies strictly to Short Range Aids to Navigation. The document refers to Short Range Aids to Navigation, not traditional aids to navigation. The working group noted that the availabilities of other Aids to Navigation such as DGNSS are covered by other IALA Recommendations. It is considered impractical to combine all these availability recommendations into one single document;

- The availability objectives are defined for Systems of Aids to Navigation which can be composed of a single aid or a group of AtoN. This should respond to the main concern reported from the Council.

Action Item

The Secretariat was asked to forward the revised Draft Recommendation on Availability Objectives for Aids to Navigation (ANM5/output/01) to Council, noting the main modifications.

## Develop Guideline on Alternative Service Delivery (e.g. Contracting In or Out) (Task 4)

The group reviewed the first draft of the guidelines. There was a discussion on adapting the document in accordance with the different types of authorities such as National Competent Authorities, Responsible Party and Service Providers.

- National Competent Authorities are defined as the governmental entity authorized to regulate and administer the aids to navigation program.

- Responsible Party is the entity with the responsibility to establish aids to navigation. This may be the National Competent Authority or other parties.

- The Service Provider is the entity that provides the aids to navigation service.

There was a discussion on the language confusion concerning the difference in meaning of Alternative Service Delivery and Contracting in or out. Based on this, the working group is proposing that this Guideline be renamed as ‘Guidelines on contracting aids to navigation services’. The revised version of the Guidelines is ANM5/WG2/WP02.

Action Items

ANM members were asked to review the latest draft of the Guidelines on Contracting Aids to Navigation (ANM5/WG2/WP02) and provide input to R. Escalante by January 31, 2005.

R. Escalante was asked to consolidate the input and send a revised version to A. Châteauvert for comments.  R. Escalante will then submit a new version of the Guidelines for ANM6.

If approved, the Secretariat was asked to change the task name to ‘Guidelines on contracting aids to navigation services’.

## Co-ordinate the Review and Update of the NAVGUIDE (Task 5)

The working group compiled a version of the NAVGUIDE by using the input papers from the Committees as well as other revised documents. A master file was produced and a status report on the revision of the NAVGUIDE was prepared (ANM5/output/04). A table of contents for the new Chapter 1 has been prepared and distributed to the IALA Secretariat for input. A final revision of the NAVGUIDE will have to be performed during ANM6.

It was proposed that both the Secretary General and the President of IALA produce and sign the Forward section.

Action Items

It is proposed that both the Secretary General and the President of IALA produce and sign the Forward section for the revised NAVGUIDE. The Secretariat was requested to bring the proposal for the Forward Section to the attention of both the Secretary General and the President of IALA.

The Secretariat was asked to review and amend Chapter 1 of the NAVGUIDE by January 31, 2005, based on the proposed table of contents, and send their input to J. Arenstam (US) for inclusion in the NAVGUIDE master file.

G. Prosser was asked to complete the revision of section 6.1.3 (Risk Management) by January 31, 2005 and send his input  to J. Arenstam (US) for inclusion in the NAVGUIDE master file.

R. Escalante was asked to adapt sections 6.1.7.7 (ISO 19011- Env. Quality) and 6.3.1.2 (Labor & Health) from P. Rodriguez and send his input  to J. Arenstam (US) for inclusion in the NAVGUIDE master file by January 31, 2005.

J. Arenstam (US) was asked to consolidate all comments received on the NAVGUIDE by Jan. 31st, 2005  into the NAVGUIDE master file and submit it as an input paper for ANM6.

ANM Members were asked to review the revised NAVGUIDE master file, as consolidated by J. Arenstam, and provide comments to ANM6.

The Secretariat was asked to send the master file of the NAVGUIDE as revised by J. Arenstam to each committee (AIS, VTS, RNAV, EEP) for their final revision and comments in time for ANM6.

The Secretariat was asked to review the images contained in the master file of the NAVGUIDE produced at ANM5 and identify if there are better resolution of these images. This should be completed by January 31, 2005 and be sent  to J. Arenstam (US) for inclusion in the NAVGUIDE master file by ANM6.

## Nominal Range vs Effective Range (additional item)

The Working Group had a discussion on the document submitted by Juan F. Rebollo (Spain) on Perceived Quality and Service Commitment (ref. ANM5/14/1). It is the opinion of the Working Group that, based on the new luminous range diagram published in the Edition 4 of the Navguide, it may be the time to investigate the way luminous range information is provided to the mariners.  It was suggested to J. Rebollo prepare a submission document for ANM to consider sending to the Council.

# Any Other Business

## Presentations

ANM members provided presentations of relevance to the work of the ANM Committee.

### Use of LiDAR air survey techniques of waters up to 15m

P. Douglas presented an overview of the survey work carried out using LIDAR (Light Detection and Ranging).  He also demonstrated a viewing tool with data that will then be further processed by the hydrographic office.  It was noted that the US Army Corps of Engineers website (http://www.usace.army.mil ) has more information on the use of LiDAR.

A copy of the presentation was included on the CD from ANM5

### LEDs – Vision and Colour Aspects

M. Nicholson provided a presentation on the trials carried out by GLA R&D into the perceived brightness of LEDs.  The trials included viewing of LEDs and Halogen light sources in both daylight and night conditions.  The concept of what makes a light conspicuous was also discussed.

A copy of the presentation was included on the CD from ANM5

## ANM7 Location

The Committee discussed the possibility for an alternative location for ANM7 to provide an opportunity to view technical aspects for AtoN service delivery and management.  An offer was received from J. Arenstam for the use of the facilities at USCG Training Center, Yorktown, Virginia, where the national AtoN school is located.  A tentative program for the meeting was drafted and discussed (attached at Annex 10).

Action Item

The Secretariat was asked to bring the suggestion for an ANM Committee meeting at an alternative location (USCG Training Center, Yorktown, Virginia) to the attention of Council, requesting a response for ANM6.

## Conclusion of the Meeting

The Chairman thanked the participants for their excellent work during the week, in particular the work of the WG Chairs and Vice-Chairs…

The Chairman thanked the IALA Secretariat…

As there was no other business to discuss, ANM was adjourned.  The Chairman wished all members a safe journey home.

Members were reminded that the next session of the ANM committee will be ANM6, April 12-15, 2005, at IALA Headquarters, Saint Germain-en-Laye, France.

Annex 1 - IALA Committee Agenda – ANM5

| ANM Committee 5th session Agenda item 1 | ANM5/1/1 #### Oct. 12-15, 2004 |
| --- | --- |

The 5th meeting of the ANM Committee will be held from Oct. 12-15, 2004 at IALA Headquarters, Saint Germain en Laye, France. The opening plenary will commence at 1400 on Tuesday, Oct. 12 and the closing plenary will end at approximately 1300 on Friday, Oct. 15.  Committee Chair, Vice-chair and working group Chairpersons are requested to meet at 1100 on Tuesday Oct. 12, 2004.

## PROVISIONAL AGENDA

- Approval of the agenda.

- Review of action items from ANM4.

- Review of input papers.

- Reports from other bodies:

IALA Council

IMO – as appropriate

Other input as appropriate

- Report from Rapporteurs for items to be monitored

5.1	The use by Members of IALA Guidelines on Risk Management as applied to AtoN (M1);

5.2	Impact of new technologies on provision of AtoN (M2);

5.3	Trends resulting from the IALA Annual Questionnaire (M3);

5.3	The work of IHO on chart datum and accuracy (M4).

- Develop a recommendation on the information to be provided by AIS as an Aid to Navigation, including its use as a traffic monitoring tool (Revised Task 2)

- Develop Guidelines on the provision and identification of AtoN in built-up areas, including the application and use of blue lights (Task 3)

- Develop Guidelines on alternative service delivery (e.g. Contracting In or Out); (Task 4)

- Co-ordinate the review and update of the Navguide (Task 5 – to be completed next session, ANM6)

- Review IALA Recommendation O-117 for the Marking of offshore wind farms. (Task 7 – to be completed this session)

- Review Availability Objectives (Task 8)

- Prepare guidance on the Emergency Marking of Wrecks (Task 10 – to be completed next session, ANM6)

- Review Output papers

- Any Other Business

- Review Session Report

Members are requested to provide comments or proposals on any of the above items to the Secretariat by not later than Sept. 12, 2004.

Documents received by the Secretariat will be published on the Committee Web site normally within three to five working days of receipt.

Annex 2 – ANM5 Participants

Country

Argentina	Hidrovia SA

Mr. Raul Escalante

Corrientes 316

2 Piso (C.P. 1314)

Buenos Aires

Phone	+ 54 11 4320 6900

Fax	+ 54 11 4320 6931

E-mail	hidrovia@movi.com.ar or hidrovia@iplanmail.com.ar

Canada	Canadian Coast Guard

Mr. André Châteauvert, Manager Aids to Navigation

200 Kent Street

Station 5W129

Ottawa, Ontario K1A 0E6

Phone	+ 1 613 998 1405

Fax	+ 1 613 998 8428

E-mail	chateauverta@dfo-mpo.gc.ca

Denmark	Royal Danish Administration of Navigation and Hydrography

Mr. Michael Skov

Superintendent - Deputy Head of Inspectorate

Overgaden o. Vandet 62B - PO BOX 1919

DK 1023Copenhagen K

Phone	+ 45 32 68 95 78

Fax	+ 45 32 57 43 41

E-mail	msk@frv.dk

France	CETMEF

Capt Philippe Lijour

Technopole Brest-Iroise

B.P. 5

29280 Plouzané

Phone	+ 33 (0)2 98 05 67 72

Fax	+ 33 (0)2 98 05 67 67

E-mail	philippe.lijour@equipement.gouv.fr

Germany	Wasser-und Schifffahrtsdirektion Nord

Mr. Hendrik Eusterbarkey, Civil Engineer

Hindenburgufer 247

24106 Kiel

Phone	+ 49 431 3394 5703

Fax	+ 49 431 3394 6399

E-mail	Heusterbarkey@wsd-nord.de

Ireland	Commissioners of Irish lights

Capt Kieran O'Higgins

16 Lower Pembroke St

Dublin 2

Phone	+ 353 1 6624 525

Fax	+ 353 1 6321 946

E-mail	k.ohiggins@cil.ie

Italy	NAVISPELOG 4° Reparto Fari

Capt Carlo Iodice

Via Taormina 4

00135 ROMA

Phone	+ 39 06 36 80 72 09

Fax	+ 39 06 36 80 72 08

E-mail	ispefari@libero.it

Netherlands	Dutch Coast Guard

Mr. Jan Ricken

MHKC Nieuwe Haven

P.O. Box 10,000

1780 CA Den Helder

Phone	+ 31 223 658315

Fax	+ 31 223 658303

E-mail	jan.ricken@kustwacht.nl

Norway	Kystdirektoratet/District South East

Capt Harald Andreassen

Serviceboks 625

N-4809 Arendal

Phone	+ 47 370 197 00

Fax	+ 47 370 19 701

E-mail	harald.andreassen@kystverket.no

Portugal	Direcçao de Farois

Lt.C Fernando Horta

Estrada Marginal

2780-657 Paço de Arcos

Phone	+ 351 2144 61660

Fax	+ 351 2144 10193

E-mail	dirfarois@sapo.pt

Instituto Hidrografico

Lt.C Luis Mendes

Rua Das Trinas, 49

1249-093 - Lisboa

Phone	+ 351 21 0943 080

Fax	+ 351 21 0943 299

E-mail	proenca.mendes@hidrografico.pt

Scotland	Northern Lighthouse Board

Mr. Peter Douglas

84 George Street

Edinburgh

EH2 3DA

Phone	+ 44 131 473 3100

Fax	+ 44 131 220 2093

E-mail	peterd@nlb.org.uk

Spain	Puertos del Estado

Mr. Juan F. Rebollo

Avenida del Partenon 10

28042 Madrid

Phone	+ 34 915 245 526

Fax	+ 34 915 245 504

E-mail	jfrebollo@puertos.es

Sweden	Swedish  Maritime Administration

Mr. Sven-Åke Blomén

Sjöfartsverket

60178 Norrköping

Phone	+ 46 11 19 12 57

Fax	+ 46 11 19 12 30

E-mail	sven-ake.blomen@sjofartsverket.se

UK	Trinity House Lighthouse Service

Capt Duncan Glass

Tower Hill

London EC3N 4DH

Phone	+44 207 481 69 00

Fax	+44 207 480 76 62

E-mail	duncan.glass@thls.org

General Lighthouse Authorities, R&D Dept.

Mr. Malcolm Nicholson

Trinity House Ligthhouse Service

East Cowes

Isle of Wight PO32 6RE

Phone	+ 44 1983 203465

Fax

E-mail	malcolm.nicholson@thls.org

USA	US Coast Guard

CDR. John Arenstam

2100 2nd Street SW

Washington DC 20593-0001

Phone	+ 1 202 267 0344

Fax	+ 1 202 267 4222

E-mail	jarenstam@comdt.uscg.mil

Venezuela	Direccion de Hidrografia y Navegecion

Mr. Robert Caraballo

Observatorio Naval Cagigal

La Planicie, 23 de Enero

Caracas

Phone

Fax

E-mail

Venezuela	Direccion de Hidrografia y Navegecion

Mr. Victor Gonzalez

Observatorio Naval Cagigal

La Planicie, 23 de Enero

Caracas

Phone	+ 58 212 481 47 04

Fax	+ 58 212 481 47 04

E-mail	vicgonza@hotmail.com

Annex 3 - Working Group Participants

WG1

| Name | Country |
| --- | --- |
| Kieran O’Higgins (Chair) | Ireland |
| Harald Andreassen (Vice Chair) | Norway |
| Sven Ake Blomén | Sweden |
| Hendrik Eusterbarkey | Germany |
| Malcolm Nicholson | GLA R&D Lights Specialist, UK |
| Peter Douglas | Scotland |
| Michael Skov | Denmark |
| Carlo Iodice | Italy |
| Jan Ricken | Netherlands |
| Philippe Lijour | France |

WG2

| Name | Country |
| --- | --- |
| Luis Mendes (Chair) | Portugal |
| André Châteauvert (Vice-Chair) | Canada |
| Juan F. Rebollo | Spain |
| Fernando Horta | Portugal |
| John Arenstam | USA |
| Victor Gonzalez | Venezuela |
| Raul Escalante | Argentina |
| Robert Caraballo | Venezuela |

Annex 4 – List of Input papers for ANM5
Oct.12-15, 2004

Items highlighted in yellow were not available on the web.

Agenda item 1 – Approval of Agenda

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |
| ANM5/1/1 | Agenda | DG |
| ANM5/1/2 | ANM5 Input Paper List |  |

Agenda item 2 – Review of Action Items from ANM4

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |
| ANM5/2/1 | Report ANM4 – Action Items | DG / JCJ |

Agenda item 3 – Review of Work Programme

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |
| ANM5/3/1 | ANM Workprogramme (as amended at ANM4) | DG |

Agenda item 4 – Reports from other bodies

| Number | Title / Author (if required) | Presented by / WG: |
| --- | --- | --- |
| ANM5/4/1 | Council report – (Session 34) | DG/JCJ |
| ANM5/4/2 | Report – MSC78 – J. LeClair |  |
| ANM5/4/3 | Report – NAV50 – J. LeClair |  |
| ANM5/4/4 | IALA Risk Management Tool – as presented to IMO NAV50 |  |
| ANM5/4/5 | Report – ANIS (Aids to Navigation Information Service) | J-C L |

Agenda item 5 – Report from Rapporteurs

| Number | Title / Author (if required) | Presented by / WG: |
| --- | --- | --- |
| ANM5/5/1 | The use by Members of IALA Guidelines on Risk Management as applied to Aids to Navigation (M1);Not yet received | JPH / MS |
| ANM5/5/2 | Impact of new technologies on provision of aids to navigation (M2); Not yet received | JR |
| ANM5/5/3 | Trends resulting from the IALA Annual Questionnaire (M3); | AC |
| ANM5/5/3a | IALA Questionnaire - Canada (Excel file) | AC |
| ANM5/5/4 | The work of IHO on chart datum and accuracy (M4) Not yet received | GP |

Agenda item 6 - Coordinate Recommendation - information to be provided by AIS as an Aid to Navigation, including its use as a traffic-monitoring tool; (Task 2).

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| ANM5/6/1 | AIS as a Traffic Monitoring Tool / H. Eusterbarkey | 1 |

Agenda item 7 – Develop Guidelines on the provision and identification of AtoN in built-up areas, including the application and use of blue lights (Task 3)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| ANM5/7/1 | Use of Blue Lights (Formerly ANM4 / WG1 / WP4) | 1 |

Agenda item 8 – Develop Guidelines on alternative service delivery (e.g. Contracting In or Out); (Task 4)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| ANM5/8/1 | Contracting Out – Draft Guideline / R. Escalante | 2 |

Agenda item 9 – Co-ordinate the review and update of the Navguide (Task 5 to be completed ANM6)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| ANM5/9/1 | Navguide Status (Formerly ANM4-output-05) | 2 |
| ANM5/9/2 | Chapter 4 (formerly ANM4 / WG2 / WP3) | 2 |
| ANM5/9/3 | Chapter 6 (formerly ANM4 / WG2 / WP4) | 2 |
| ANM5/9/4 | Chapter 3 (formerly ANM4 / WG2 / WP5) | 2 |
| ANM5/9/5 | Chapter 6.1.6 – Performance Measurement / A. Chateauvert | 2 |
| ANM5/9/6 | Chapter 4 / AIS Committee | 2 |
| ANM5/9/7 | Chapter 4 – Other Facilities / as revised intersessionally | 2 |
| ANM5/9/8 | Chapter 3 / RNAV Committee | 2 |
| ANM5/9/9 | Chapter 3 / VTS Committee | 2 |
| ANM5/9/10 | Proposed Chapter 5 / J. Arenstam | 2 |
| ANM5/9/11 | Chapter 2 (revised) / L. Mendes | 2 |
| ANM5/9/12 | EEP liason note on Ambient Light | 2 |
| ANM5/9/13 | Chapter 6.2 / EEP Committee | 2 |

Agenda item 10 – Review IALA Recommendation O-117 for the Marking of offshore wind farms. (Task 7 to be completed ANM5)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| ANM5/10/info1 | Offshore Wind Farms Conspicuity Requirements Advisory Material for the Protection of Air Navigation Safety | 1 |
| ANM5/10/info2 | Effects of Windfarms on Marine Radio Systems / THLS (as submitted to AIS and RNAV) | 1 |
| ANM5/10/1 | Revisions to Wind Farm Recommendation Formerly ANM4/WG1/WP2 | 1 |
| ANM5/10/2 | Wind Farm Recommendation Revision Comments / Germany, H. Eusterbarkey | 1 |
| ANM5/10/3 | Revised IALA Recommendation on Windfarms resulting from intersessional work / K. O’Higgins | 1 |
| ANM5/10/4 | Marking Offshore Wind Farms – consultation with aviation authorites – H. Eusterbarkey |  |

Agenda item 11 – Review Availability Objectives (Task 8)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| ANM5/11/1 | Draft Recommendation on Availability of Aids to Navigation as presented to Council Session 34 | 2 |
| ANM5/11/2 | Availability, Continuity & Integrity for Maritime Applications / Liaison from RNAV Committee | 2 |
| ANM5/11/ 3 | Liaison from EEP Committee - Availability Objectives suggestions | 2 |

Agenda item 12 – Prepare guidance on the Emergency Marking of Wrecks (Task 10 – to be completed ANM6).

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| ANM5/12/1 | Emergency Wreck Marking - Working method Netherlands Coastguard / Jan Ricken | 1 |
| ANM5/12/2 | Emergency Marking of Wrecks Comments / Portugal, Luis Mendes | 1 |

Agenda item 13 – Review of Output Papers

Agenda item 14 – Any Other Business

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| ANM5/14/1 | Perceived Quality and Service Commitment / Spain, J.F. Rebollo formerly ANM4/16/2 | 2 |
| ANM5/14/2 | Reminder About Basic Concepts Related To Lighted Beacons Range / Spain, J.F. Rebollo | 2 |
| ANM5/14/3 | Draft Reco. On the marking of tidal and wave energy sits / G. Platten | 1 |
| ANM5/14/info1 | ISPS note from VTS to IALA Council (for information only | Info only |
| ANM5/14/4 | Draft Recommendation on ANIS – liason note from Working Group | 1 |
| ANM5/14/5 | Liaison note from EEP re. LED lights | 1 |
| ANM5/14/info2 | Draft Recommendation – GNSS Vulnerability and Mitigation Measures (from RNAV) |  |

Annex 5 – List of Output and Working Papers

Output documents are submitted for review by a body other than the Committee initiating the document.

| Number | Title | Status |
| --- | --- | --- |
| ANM5/output/01 | Draft Recommendation on Availability Objectives of AtoN Services | Approved Forward to Council |
| ANM5/output/02 | Draft Recommendation on Marking of Wind farms | Approved Forward to Council |
| ANM5/output/03 | Response to ANIS Ad Hoc Group | Approved Forward to ANIS Ad Hoc Group |
| ANM5/output/04 | Status of revision of NAVGUIED | Approved Forward to AIS, VTS, RNAV and EEP Committees |
| ANM5/output/05 | Report of ANM5 | Approved as amended |

Working Papers are documents that will remain within the committee for further review.

| Number | Title | Status |
| --- | --- | --- |
| ANM5/WG1/WP3 | Use of Blue Lights | Forward to ANM6 To be developed intersessionally |
| ANM5/WG1/WP4 | Emergency Marking of Wrecks | Forward to ANM6 To be developed intersessionally |
| ANM5/WG1/WP5 | Marking of Renewable off shore energy sites | Forward to ANM6 To be developed intersessionally |
| ANM5/WG1/WP6 | AIS as a Traffic Tool | Froward to ANM6 To be developed intersessionally |
| ANM5/WG2/WP2 | Contracting Aids to Navigations | Forward to ANM6 To be developed intersessionally |
| ANM5/WG2/WP3 | NAVGUIDE Master File | Forward to ANM6 To be developed intersessionally |

Annex 6 -  Action Items

Action Items for Secretariat

- The Secretariat was asked to forward the revised questionnaire as identified in action items 17-19 ANM4.	5

- The Secretariat was asked to ensure that participants in the Risk Assessment Workshop are notified of the data required in order to optimize the training process.	6

- The Secreariat was requested to review the restructured paper after 1st January 2005 , reformat it in IALA Recommendation format and input the paper to ANM6.	7

- The Secretariat was requested to forward the reformatted paper to the AIS Committee by 8th January 2005.	7

- The Secretariat was asked to advise the RNAV Chair and Vice-Chair of the suggested amendment to the Draft Recommendation on GNSS Vulnerability and Mitigation Measures, including reformatting as necessary.	8

- If the amendment suggested by the ANM Committee is acceptable to the RNAV Chair and Vice-Chair, the Secretariat was asked to forward the amended Draft Recommendation on GNSS Vulnerability and Mitigation Measures to Council for approval.	8

- The Secretariat was asked to reformat the paper on blue lights (ANM5/WG1/WP03) and forward to ANM6 for final approval.	8

- The Secretariat was asked to contact China for specific details of existing blue light applications in secondary channels	8

- The Secretariat was asked to forward the revised recommendation on the marking of wind farms (ANM5/output/02) to Council for approval.	9

- The Secretariat was asked to forward a copy of the recommendation on the marking of windfarms (ANM5/output/02) to the International Civil Aviation Organisation (ICAO) for comment re aero marking.	9

- The Secretariat was asked to write to Det Norske Veritas (DNV), and to the International Association of Classification Societies (IACS), notifying them of the existence of the recommendation on the Marking of wind farms, as revised (ANM5/output/02),.  The letter should also indicate that the recommendation is under review, and the ANM Committee welcomes immediate comments for consideration.	9

- The Secretariat was asked to review (amend format, diagrams) and forward a copy of the recommendation on the Marking of wind farms (ANM5/output/02), as revised, to IHO with a covering letter indicating that the recommendation is under review, and the ANM Committee welcomes immediate comments for consideration.	9

- The Secretariat was asked to reformat the working paper on the emergency marking of wrecks (ANM5/WG1/WP04) into IALA documentation format for guidelines.	10

- The Secretariat was asked to forward the working paper on the emergency marking of wrecks (ANM5/WG1/WP04) to ANM 6. Members were invited to comment with the intention of finalising this paper at ANM6.	10

- The Secretariat was asked to forward the working paper on the emergency marking of wrecks (ANM5/WG1/WP04 to the VTS Committee for comment on Section 4 which refers to establishment of a temporary VTS.	10

- The Secretariat was requested to forward the draft paper on the marking of offshore renewable energy sites (ANM5/WG1/WP05), as revised by G. Platten, to ANM6.	10

- The Secretariat was requested to format the response to EEP regarding LED Lights into a liaison note, and forward to EEP6.	11

- The Secretariat was requested to forward the liaison note (ANM5/output/03) to the ANIS Ad Hoc Group by Oct. 30th, 2004.	11

- The Secretariat was asked to forward the revised Draft Recommendation on Availability Objectives for Aids to Navigation (ANM5/output/01) to Council, noting the main modifications.	11

- If approved, the Secretariat was asked to change the task name to ‘Guidelines on contracting aids to navigation services’.	12

- It is proposed that both the Secretary General and the President of IALA produce and sign the Forward section for the revised NAVGUIDE. The Secretariat was requested to bring the proposal for the Forward Section to the attention of both the Secretary General and the President of IALA.	12

- The Secretariat was asked to review and amend Chapter 1 of the NAVGUIDE by January 31, 2005, based on the proposed table of contents, and send their input to J. Arenstam (US) for inclusion in the NAVGUIDE master file.	12

- The Secretariat was asked to send the master file of the NAVGUIDE as revised by J. Arenstam to each committee (AIS, VTS, RNAV, EEP) for their final revision and comments in time for ANM6.	12

- The Secretariat was asked to review the images contained in the master file of the NAVGUIDE produced at ANM5 and identify if there are better resolution of these images. This should be completed by January 31, 2005 and be sent  to J. Arenstam (US) for inclusion in the NAVGUIDE master file by ANM6.	12

- The Secretariat was asked to bring the suggestion for an ANM Committee meeting at an alternative location (USCG Training Center, Yorktown, Virginia) to the attention of Council, requesting a response for ANM6.	13

Action Items for Members

- A. Chateuvert met with IALA Secretariat and agreed to make minor changes to the Questionnaire and return to the Secretariat as soon as possible.	5

- Those persons providing translation for the IALA Questionnaire were asked to take into account the amendments to the questionnaire and correct the translated copies as soon as possible.	5

- Members from Germany, Sweden, Norway, Denmark and Holland were asked to work intersessionally and re structure the paper before submitting it to the Secretariat, ANM Chairman, and WG1 Chairman by 31st December 2004.	7

- M. Nicholson was asked to check specific restrictions on the use of blue lights internationally and provide an input a paper for ANM6.	8

- [Chairman WG1] was asked to liase with WG2 re inclusion of the [concepts of the the working paper on the emergency marking of wrecks (ANM5/WG1/WP04 in the revised IALA NAVGUIDE.	10

- G. Platten was asked to develop the draft paper on the marking of offshore renewable energy sites (ANM5/WG1/WP05), taking into account the existing guideline on marking of fish farms, intersessionally and resubmit to the Secretariat by 31st December 2004.	10

- Members of the Committee were asked to review the revised draft paper on the marking of offshore renewable energy sites (ANM5/WG1/WP05)  and provide comments to ANM6.	10

- ANM members were asked to review the latest draft of the Guidelines on Contracting Aids to Navigation (ANM5/WG2/WP02) and provide input to R. Escalante by January 31, 2005.	12

- R. Escalante was asked to consolidate the input and send a revised version to A. Châteauvert for comments.  R. Escalante will then submit a new version of the Guidelines for ANM6.	12

- G. Prosser was asked to complete the revision of section 6.1.3 (Risk Management) by January 31, 2005 and send his input  to J. Arenstam (US) for inclusion in the NAVGUIDE master file.	12

- R. Escalante was asked to adapt sections 6.1.7.7 (ISO 19011- Env. Quality) and 6.3.1.2 (Labor & Health) from P. Rodriguez and send his input  to J. Arenstam (US) for inclusion in the NAVGUIDE master file by January 31, 2005.	12

- J. Arenstam (US) was asked to consolidate all comments received on the NAVGUIDE by Jan. 31st, 2005  into the NAVGUIDE master file and submit it as an input paper for ANM6.	12

- ANM Members were asked to review the revised NAVGUIDE master file, as consolidated by J. Arenstam, and provide comments to ANM6.	12

Annex 7 – AtoN Management (ANM) Committee Revised Work Programme 2002 – 2006

As amended at ANM5

| Task | Estimated Number of Sessions to Complete Task | Comments |
| --- | --- | --- |
| - Identify the needs, if any, for the provision of AtoN for different classes and sizes of vessels, including craft capable of travelling at speeds of more than 30 knots, and prepare suitable advice for the Council; | 2-3 | Completed at ANM3 |
| - Develop a recommendation on the information to be provided by AIS as an Aid to Navigation, including its use as a traffic monitoring tool; | 3-4 | In consultation with RNAV and AIS – Completed at ANM3 See note 4 |
| - Develop Guidelines on the provision and identification of AtoN in built-up areas, including the application and use of blue lights; | 4-5 | In consultation with EEP |
| - Develop Guidelines on alternative service delivery (e.g. Contracting In or Out); | 5-6 |  |
| - Co-ordinate the Review and update of the NAVGUIDE. | 5-6 |  |
| - Review IALA Recommendation E-108 on the surface colours used as visual signals on AtoN. | 5-6 | In consultation with EEP / CIE documents Completed ANM4 |
| - Review IALA Recommendation O-117 for the Marking of offshore wind farms. | 2-3 | Brought forward as per Council request |
| - Review / Develop Recommendation on Availability Objectives for AtoN | 2-3 | Completed at ANM4 – Revision Required ANM5 |
| - Review the need for a back-up system to GNSS | 3-4 | In consultation with RNAV See note 2 Completed at ANM4 – Revision Required ANM5 |
| - Prepare guidance on the Emergency Marking of Wrecks. | 3 | See note 3 |

| Monitor Item | Estimated Number of Sessions to Complete Task | Comments |
| --- | --- | --- |
| M1 Monitor the use by Members of the IALA Guidelines on risk Management as applied to AtoN and identify possible needs to amend the Guidelines | Continuous | Rapporteur See note 1 |
| M2 Monitor the possible impact of new technologies on the provision of AtoN; | Continuous | Rapporteur See note 1 |
| M3 Monitor and if necessary evaluate any trends resulting from the IALA Annual Questionnaire, particularly those relating to the use of sound signals, methods of funding and maintenance of AtoN | Continuous | Rapporteur See note 1 |
| M4 Monitor the work of the IHO on chart datum and accuracy | Continuous | Rapporteur See note 1 |

Note 1.	The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session of a seven-session work plan, unless the Council approves specific action.

Note 2	As indicated by IALA Council Report, Session 31.

Note 3	As indicated by IALA Council Report, Session 33

Note 4	IALA Council Session 33 approved AIS for AtoN. ANM4 requested that the item be kept under review to ensure all aspects, including AIS as a Traffic Monitoring Tool, are reflected.

##### Revised Work Plan

|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 | X | X | X |  |  |  |  |
| Task 2 | X | X | X |  | X |  |  |
| Task 3 |  |  | X | X | X | X | X |
| Task 4 |  | X | X | X | X | X | X |
| Task 5 | X | X | X | X | X | X |  |
| Task 6 | X | X | X | X |  |  |  |
| Task 7 |  |  | X | X | X |  |  |
| Task 8 |  | X | X | X | X |  |  |
| Task 9 |  | X | X | X | X |  |  |
| Task 10 |  |  |  | X | X | X |  |

| Tasks to be monitored |  |
| --- | --- |
| M1 | Monitor – Report by Rapporteur at each session |
| M2 | Monitor – Report by Rapporteur at each session |
| M3 | Monitor – Report by Rapporteur at each session |
| M4 | Monitor – Report by Rapporteur at each session |

Please note – shading indicates aspects revised at ANM5.

Annex 8 - IALA Committee Agenda – ANM6

| ANM Committee 65th session Agenda item 1 | ANM6/1/1 #### April 12-15, 2005 |
| --- | --- |

The 6th meeting of the ANM Committee will be held from April 12-15, 2005 at IALA Headquarters, Saint Germain en Laye, France. The opening plenary will commence at 1400 on Tuesday, April 12 and the closing plenary will end at approximately 1300 on Friday, April 15.  Committee Chair, Vice-chair and working group Chairpersons are requested to meet at 1100 on Tuesday April 12, 2004.

## PROVISIONAL AGENDA

- Approval of the agenda.

- Review of action items from ANM4.

- Review of input papers.

- Reports from other bodies:

4.1	IALA Council

4.2	IMO – as appropriate

4.3	Other input as appropriate

- Report from Rapporteurs for items to be monitored

5.1	The use by Members of IALA Guidelines on Risk Management as applied to AtoN (M1);

5.2	Impact of new technologies on provision of AtoN (M2);

5.3	Trends resulting from the IALA Annual Questionnaire (M3);

5.3	The work of IHO on chart datum and accuracy (M4).

- Develop a recommendation on the information to be provided by AIS as an Aid to Navigation, including its use as a traffic monitoring tool (Revised Task 2)

- Develop Guidelines on the provision and identification of AtoN in built-up areas, including the application and use of blue lights (Task 3)

- Develop Guidelines on alternative service delivery (e.g. Contracting In or Out); (Task 4)

- Co-ordinate the review and update of the Navguide (Task 5 –to be completed this session)

- Prepare guidance on the Emergency Marking of Wrecks (Task 10 – to be completed this session)

- Review Output papers

- Any Other Business

- Review Session Report

Members are requested to provide comments or proposals on any of the above items to the Secretariat by not later than March 12, 2005.

Documents received by the Secretariat will be published on the Committee Web site normally within three to five working days of receipt.

Annex 9 – Rapporteur Reports

Monitor Item 2 - The Impact Of The New Tecnologies On Provision Of AtoN

Rapporteur – Juan Rebollo (Spain)

Juan F. Rebollo

Aids to Navigation – Spain -

The last report identified the importance of the Electronic Nautical Chart as a supporting element for the new Aids to Navigation, especially for the future “Digital Aids”.

It also considered the possible role of the vessel as a potential obstacle to navigation, and therefore the usefulness that their presence should be informed to the ships nearby.

The training is in charge of the staff providing the service in the IALA environment, and IMO in the vessel environment, and several difficulties of importance in the improvement of the training were identified. In the future “Digital Aids”, the equipment on board and the interpretation of the information will be key aspects.

In any case, traditional Aids to Navigation are maintained, they are necessary for the vessels that do not have the necessary equipment or training to use the new technologies and compensate the deficiencies in navigation charts.

I sent a brief questioner to the ANM member for thinking together on 8 issues. Thank so much for the answers. Now, I will consider 8 new key points for thought:

- Possible reduction of the AtoN’s (number) by the implementation of the new technologies

Even if, in some cases, the GPS/DGPS systems were useful to reduce the number of traditional AtoNs, specially in the case of radio beacons or others that were difficult to maintain, buoys, in general terms we can say that new technologies have not reduced the number of Aids to Navigation (in Germany a 3% reduction in buoys in 10 years) . It is also widely accepted that traditional Aids are a good backup system for the ships that lack the necessary electronic equipment or the training to interpret the data correctly.

- Possible reduction of costs of operating AtoN’s service by the implementation of he new technologies

Even though it is true that we have the perception that new technologies have reduced the costs and resources necessary to render services (very clerar in buoys), it is also true that we have noted that new technologies have favored a significant reduction in the costs and resources necessary for the maintenance of traditional AtoNs, without the need to reduce their number.

- Possible effects in the levels of service of the AtoN’s by effect of the possible reduction of number or costs

New technologies have notably improved the levels of the service and helped improve its efficiency: we can provide better services with fewer costs.

- Exist a standard cost for the provision of the AtoN service

There is no general assessment of the standard maintenance costs, but a study is currently being developed in France and Germany. In Spain, we have undertaken a preliminary global estimate of the maintenance costs, in order to define the taxes (fees) for “maritime signaling” service.

As a proposal for the Committee, I suggest a task on this subject, carry out with the experiences developed in France, Germany and Spain.

- Identify of the training level

The training level necessary to render the services of AtoN is deemed enough for the tasks of management and operation, but in technical details, subcontracting is transferring the knowledge to companies.

- Comments on if the new “Digital Aids” are an AtoN, as defined now

The general feeling is that Digital Aids help navigation, they transmit safety information like any other AtoN’s.

I, for my part, suggest the following thought about the current definition of AtoN’s made by IALA, it refers to them as both “device” and “system”; but we could also speak of them as “information”, without the need for a specific physical device or system   So, Radio warnings to mariners would be an Aid to Navigation (NAVAREA, Coast and Local warnings).

In Germany have established the “system of Maritime Traffic Technology”, new name for new functions. Different point of view, perhaps new definitions for: Devices, systems, services, information, all of them related with the AtoN’s concept.

I propose the Committee to consider a new phrasing of the definition of AtoN (devices and systems) and AtoN-Services, and its possible incorporation to the new edition of the NAVGUIDE; as well as the debate of whether radio warnings to mariners are an Aid to Navigation.

- The messages ship-to-shore are an AtoN

It seems clear that ship-to-shore information is NOT an AtoN, although not all answers agree with this.

However, we could say that every safety information is an Aid to Navigation, and therefore it should remain as such regardless of the point of emission (ship or shore); and the emission could also be interpreted as “self-marking” information from the ship. Then, are the signals registered in the COLREG an Aid to Navigation?

It’s seems evident that new technologies and their globalization are making traditional jurisdictional frontiers more and more permeable.

- Role IALA-IMO

The IMO should keep its present role related to ships and their equipment, without intervening in matters outside the ships ( or safety information for the other ships or user of such information?)

Is important for the IALA to keep the technical qualification for define the technical aspect of the new AtoN’s (related whit the safety information), and the IMO should be define the legal enforcement and mandatory carriage equipment for use the “information” provided.

But we should not forget that new Digital Aids will not have a representation in navigation charts, only in the “on board” equipment, so it seems that the relationship between IALA and IMO should be similar in the new “electronic” Aids to Navigation to the one maintained with IHO with regard to traditional AtoN’s.

To sum up:

- Whether new technologies have not reduced the number of traditional Aids, at least significantly (Radio beacon and buoys), they have reduced the costs and resources necessary to render the AtoN service, without altering the level of the service and improving their efficiency. Among new technologies we also include new forms of management more directed to improve the reliability of the equipment and systems.

- I suggest a study should be start in order to estimate the standard operating costs of the different AtoN’s.

- The IMO becomes aware that the new AtoN’s will only be effective if the training and “on board” resources are adapted to them.

- Digital Aids to Navigation are identified as an AtoN’s, but we suggest to the Committee that the definition of AtoN is revised, including the meaning of “information” about navigation transmitted by any means.

- We suggest that IALA and the Committee evaluate whether the radio warnings to mariners are an Aid to Navigation, as well as their possible relationship with VTMIS functions.

- It seems clear that ship-to-shore signals are not AtoN’s, although in some cases it could be considered as such, depending on the message content and its application in navigation safety.

- The IMO should keep its present role related to ships, but IALA should approach the IMO in the systems and services (transmitter and recipient) which will only be represented in real-time on the “on board” equipment, and which will not appear in the navigation charts, within the scope of the IHO.

- The IALA should keep the technical qualification in technical aspect and improve their technical advisory role for the IMO, without forget the collaboration of the IALA industrial members.

- New technologies and their globalization are making jurisdictional frontiers more and more permeable between the Organizations responsible of certain tasks in a traditional “vertical and analogical” world.

AIS

Dig Aids

IHO

Warning

IMO

ENC

VTS

IALA

Approaches to the permeability between main marine Organizations

The next report will deal with Digital Aids and the navigation corridors, and whether the concept of “sea highways” for commercial navigation can be applied to the provision of Aids to Navigation and the possible separation between the different types of traffic and users, so as AtoN’s are provided in specific areas or strips according to the kind of vessels.

Monitor Item 3 – Trends in IALA Questionnaire

Rapporteur - André Châteauvert (Canada)

##### Presented to ANM5 – October 2004

### Introduction

As you may remember, a new version of the IALA Questionnaire was finalized at the last ANM session. It was requested to the IALA secretariat to review and promulgate the revised questionnaire to the IALA members. The secretariat was also asked to investigate the possibility of sending the questionnaire to all Marine States (both IALA and non-IALA members). ANM colleagues have also offered to translate the questionnaire in other languages: Chinese, Spanish, French and Arabic. ANM members were also invited to fill the questionnaire. Unfortunately, the questionnaire has not yet been sent by the secretariat.

### Example of an analysis of the IALA Questionnaire

Attached to this report is the questionnaire filled by the Canadian Coast Guard (CCG). This will serve as an example to show the type of information that can be learned from this new questionnaire.

From the questionnaire from Canada, the IALA members can see that the CCG for:

- Floating aids to navigation

  - Has decreased the number of medium size buoys

  - Has increased the number of smaller size buoys

  - Plans to make more modifications over the next 3 years

- Fixed aids to navigation

  - Has made no modifications over the past year for all type of fixed aids but intends to make changes in the next 3 years

- Sound signals

  - Has diminished the number of fog horns over the past year

  - Intends to have less of all type of sound signals in the next 3 years

- Loran-C

  - Has not decided about the future of the service

- Radiobeacons

  - Has none in service

- Racons

  - Has not made any modifications to Racons in the past year but plans to have less in service over the next 3 years

- AIS

  - Has a slow implementation of AIS stations (only 6 in service) but will install more stations over the next few years

- VTS

  - Has not made any modifications, and has no plan to make any on VTS Zones, numbers of VTS centers and Ship Reporting Systems.

In addition, this questionnaire can give key representatives numbers such as the following.

- 26% of all aids to navigation are contracted out for placement and servicing. Only 1% of the aids are contracted for servicing only. The CCG plans to have more over the next 3 years.

- 59% of all lights are LED lanterns and more will be installed.

- 65% of all the floating aids are made of plastic and the conversion is still not completed.

- 6 blue lights and zero (o) laser light are in service and there are no plans to change this in the next 3 years.

As you can see, the amount of information that can be obtained from this questionnaire can be quit phenomenal. These are observations only reflects a part of what can be learned from the revised questionnaire. It is hoped that other marine states will be able to fill it in the near future.

Prepared by: André Châteauvert, Manager, Aids to Navigation, Canadian Coast Guard

Monitor Item 4 - The Work of the IHO on chart datums and accuracies

Rapporteur:  Guy Platten (Scotland)

Aim

- To provide the IALA ANM Committee with a progress report on Task 11.

Background

- At the inaugural IALA ANM it was agreed to appoint a Rapporteur to monitor the work of the International Hydrographic Office on chart datums and accuracies.

- The introduction of precision navigation systems (e.g. DGPS) and widespread adoption of Integrated Bridge Systems has highlighted problems with the current status quo i.e.

- GPS positions are expressed in WGS84 datum whereas large parts of the World are charted in a multitude of other datums.  Whilst many charts contain information as to how to modify GPS positions to agree with the chart the user must actively seek this information out and make the necessary corrections, not always easy when using electronic charts.

- The high levels of accuracy of GPS (GNSS) (in the order of 13 metres or less) has meant that seafarers have a higher expectancy of navigational accuracy than can be often be supported by survey data of many existing charts.  Much of the world (particularly in the waters of those countries that are not members of the IHO) is surveyed to very inaccurate standards reflecting the technology and surveying techniques in existence at the time of survey.  Even around the United Kingdom coastline there remains areas which have not been surveyed in over a century.

- The International Maritime Organisation (IMO) Maritime Safety Committee issued a circular (SN/Circ. 213) in May 2000 on ‘Guidance on Chart Datums and the Accuracy of Positions on Charts’.  This remains the best official explanation of the present situation.

Progress since ANM 4

- Regrettably I must report little progress since ANM4.  I was intending to visit IHO as part of the ongoing monitoring however this is still pending awaiting IALA Secretary General approval.  That said it is hoped that IHO representatives will attend future ANM meetings which will allow good dialogue between the two organisations on this important issue to develop further.

- There still remain large areas of the world that have yet to be surveyed to modern standards.  Surveying is expensive and is therefore mainly targetted at areas of high traffic density.  That said, the use of aerial surveying techniques has proved to be successful, particularly in areas of relatively shallow water, and this may well be one of the most cost effective ways of increasing the survey areas in the future.  Peter Douglas, Navigation Manager Northern Lighthouse Board, will present the raw findings from an aerial survey recently carried out in the Sound of Harris, a notoriously hazardous area to navigate in the Western Isles Scotland.  As a result of this survey a new chart will be produced, the first for many years.

- A key objective for the Northern Lighthouse Board is to develop closer links with nautical colleges within Scotland and to promote the importance of Aids to Navigation particulalry with

- As new Electronic Navigation Charts are produced to user demand worldwide, the number of charts using datums other than WGS84 continue to reduce.

Proposed Work Package during next 6 months

- The Rapporteur will carry out the following during the interval to ANM6 in April 2005.  It is hoped that more definate progress can then be reported.

- Subject to IALA approval, to meet with IHO to discuss further the relevant issues.

- Continue to monitor the role of IMO and IHO in this important area, contacting the relevant personnel within these Organisations in order to maintain discrete pressure.

c.	To continue raising concerns within his own National Government regarding the over reliance on Electronic Charts, particularly in light of developments in Integrated Bridge Management Systems.

Guy Platten

Northern Lighthouse Board

Rapporteur

Annex 10 – To be Provided by Duncan Glass – Tentative Schedule for ANM7 in USA.