Annex 7 – Detailed Work programme

(as updated at EEP4 – EEP5 Chairman Meeting)

WG1 – Fixed & floating support structures and power systems - Chairman: A. Wilkins

| Item no. | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 | 2 | Develop Guidelines on maintenance practices for buoys and small fixed Aids to Navigation structures, including signal equipment | - Identify and share information on cost effective maintenance practices, new processes and new materials - Produce guidelines | - Use expertise within the committee to identify relevant areas and produce a questionnaire to identify world wide practices that may be incorporated in the final guideline. - Collate the results of the questionnaire into individual topic reports. - Design, write and edit the final guide. | 6 | EEP6 |  |
| 1.2 (also refer to 5.1.4) | 8 | Develop Guidelines on the technical aspects of the maintenance of lighthouses | - Divide structures into groups such as construction materials, sites and navigational use - Further divide into historic and maintenance considerations. | - In conjunction with WG5 (not relevant anymore as discussed at EEP2): - Identify areas of expertise required to produce guidelines - Define objectives for a workshop to produce specific sections of the guidelines (not relevant anymore) - Prepare workshop. (See Task 12) (not relevant anymore) - Forward Prepare draft guidelines resulting from workshop and committee input to Council for approval. - Monitor the progress made by the USA Parks in updating their services handbook, with the intention to make a final decision as to the practicality of producing an IALA Guideline in this regard as well. | 4 | Completed at EEP4 |  |

WG1 – Fixed & floating support structures and power systems - Chairman: A. Wilkins

| Item no. | Original Task no. | Title | Objectives | Work to be undertaken |  | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.3 | M4 | Monitor developments in renewable energy sources. | - Assess new developments, potential applications and the cost effective use of renewable energy sources. - Update relevant Guidelines. | - Monitor, collect and collate information on new developments, potential applications and the cost effective use of renewable energy sources, particularly: - Fuel cells - Wind & Wave Generators - Solar photovoltaic - Report on technical information as it becomes available | Ongoing |  | Report to full committee through rapporteur process. |  |
| 1.4 | M2 | Monitor developments in AtoN support structures and other equipment, excluding light and colour | - Assess potential applications and the cost effective use of new AtoN equipment | - Collect and collate information on new AtoN equipment particularly: - Report on as technical information becomes available |  | Ongoing – report to full committee through rapporteur process. |  |  |
| 1.5 | 15 (Council Report Session 27) | Revise Guidelines on battery handling and maintenance | - Integrate existing guidelines on: - the safe handling of batteries, and - maintenance and Operation of Batteries | - Carry out Intersessional work to create draft of integrated guideline. - Review of draft guideline at EEP2. |  | 3 | Originally estimated to be completed at EEP3, extended to EEP6 |  |

WG1 – Fixed & floating support structures and power systems - Chairman: A. Wilkins

| Item no. | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.6 | 16 Carry forward from ENG 16 | Provide guidance on the practicability of a universal IALA Solar Design program based on functional specification | - Review examples of basic solar sizing programs - Determine practicality of creating a universal Solar Design Computer Program - Create a universal Solar Design Computer Program (if feasible) | - Ask all members to bring examples of basic solar sizing programs to EEP2. - Review feasibility of program at EEP2 and determine if work will proceed. | 3 | EEP4 EEP5 for approval |  |
| 1.7 |  | Develop subject matter for a workshop in conjunction with WG 5 – refer to item 6 in this regard (not relevant to WG1 anymore) |  |  |  |  |  |
| 1.8 | N/A | Other items as they may arise |  |  |  |  |  |
| 1.8.1 | N/A | Consider and prepare reply re. inquiry from Chilean Lighthouse Service articulated buoys |  |  | 1 | Completed at EEP1 |  |
| 1.8.2 | N/A | Consider and prepare reply re. Inquiry from MENAS on pitting of buoy bodies |  |  | 1 | Completed at EEP2 |  |
| 1.8.3 | N/A | Consider and provide information to the German Authority members on solar superstructures for light buoys (re. EEP2/10/2) |  |  | 1 | Completed at EEP2 |  |
| 1.8.4 | N/A | Consider and prepare reply re. inquiry from “Azim” on aluminium buoys( re. EEP2/10/2) |  |  | 1 | Completed at EEP2 |  |
| 1.8.5 | N/A | Review and update chapter 7 of the Navguide relating to power systems |  |  | 2 | Completed at EEP4 |  |
| 1.8.6 | N/A | Consider and prepare reply re. inquiry from J. E. Ruck on Timeball ( re. EEP3/10/1) |  |  | 1 | Completed at EEP3 |  |
| 1.8.7 | N/A | Consider liaison note from ANM Committee on the marking of wind farms, using AIS |  |  | 1 | Completed at EEP3 |  |
| 1.8.8 | N/A | Prepare Guidelines on the methodology for cost benefit analysis of different types of buoys, if time permits |  |  | 3 | EEP7 |  |

WG1 – Fixed & floating support structures and power systems - Chairman: A. Wilkins

  - Sessions

| Item | 1 | 2 | 3 | 4 | 5 | 6 | 7 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 | ■ | ■ | ■ | ■ | ■ | ■ |  |  |
| 1.2 |  |  |  | ■ | ■ | ■ | ■ | Completed at EEP4 |
| 1.3 |  |  |  |  |  |  |  | Monitor Item - ongoing |
| 1.4 |  |  |  |  |  |  |  | Monitor Item - ongoing |
| 1.5 | ■ | ■ | ■ | ■ | ■ | ■ |  |  |
| 1.6 | ■ | ■ | ■ | ■ |  |  |  |  |
| 1.7 | ■ | ■ | ■ |  |  |  |  | Not relevant to WG1anymore |
| 1.8.1 | ■ |  |  |  |  |  |  |  |
| 1.8.2 |  | ■ |  |  |  |  |  |  |
| 1.8.3 |  | ■ |  |  |  |  |  |  |
| 1.8.4 |  | ■ |  |  |  |  |  |  |
| 1.8.5 |  |  | ■ | ■ |  |  |  |  |
| 1.8.6 |  |  | ■ |  |  |  |  |  |
| 1.8.7 |  |  | ■ |  |  |  |  |  |
| 1.8.8 |  |  |  |  | ■ | ■ | ■ |  |

WG2 – Quality Assurance, Availability and Certification - Chairman: C. Baker

| Item no. | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2.1 | 6 | Revise Guidelines on Quality Assurance, Availability of systems and components | Provide the membership with up to date information on Quality Assurance, Availability and Reliability issues pertaining to AtoN systems and components. Maintain present Guidelines in an updated condition, taking into consideration new techniques being developed by member Authorities and the International community Continue making member Authority’s specifications available. Obtain information on member’s testing and performance measuring facilities with the intention of facilitating co-operation | Revise IALA Guide to the availability and reliability of aids to navigation Review and produce relevant documentation on availability and reliability techniques, objectives, levels and related issues Prepare specification templates for aids to navigation systems and components. Arrange a questionnaire to determine the testing and performance measuring facilities of Members and compile a database to be linked to the IALA web site. Produce articles for the IALA bulletin on this subject | 4 | EEP4 EEP5 |  |

WG2 – Quality Assurance, Availability and Certification - Chairman: C. Baker

| Item no. |  | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2.2 |  | 7 | Develop Guidelines on the Methodology of collecting information on reliability and failures of AtoN equipment | - Provide the membership with up to date information on how to collect information on reliability and failures of AtoN equipment | - Draft Guidelines making keeping in mind ENG16/8/10, using Trinity House document as a template. | 4 | EEP7 EEP5 |  |
| 2.3 |  | M5 | Monitor the development of the IALA equipment certification process | - Contribute towards Equipment Certification as and when required | - Contribute towards Equipment Certification as required. - Prepare product specification templates. | Ongoing / to be actioned | EEP5 / 6 / 7 |  |
| 2.4 |  | 13 (2002 IALA Conference Recommen-dations) | Revise the guidelines on AtoN Training | - Maintain and update the IALA Guidelines on AtoN Training. | - Utilise the expertise within the Committee to review each part of the guidelines - Workshop to be arranged to produce detailed guidance on developing AtoN Training Modules | Deferred – Shanghai Conference AtoN Training Workshop | deferred |  |
| 2.5 | N/A |  | Other items as they may arise |  |  |  |  |  |
| 2.5.1 | N/A |  | Provide comments as requested by the AIS Committee on the Preliminary Draft Recommendation – AIS for Aids to Navigation |  |  | 1 | Completed at EEP2 |  |
| 2.5.2 | N/A |  | Consider and provide comments as requested by the AIS Committee on the MMSI Number Assignment for Synthetic AIS and Virtual AtoN ais |  |  | 1 | Completed at EEP2 |  |
| 2.5.3 | N/A |  | Provide a sample certification template as requested by Secretariat |  |  | 1 | Completed at EEP2 |  |
| 2.5.4 | 2.3 |  | Produce additional certification templates |  |  | 3 | EEP7 |  |

WG2 – Quality Assurance, Availability and Certification - Chairman: C. Baker

  - Sessions

| Item | 1 | 2 | 3 | 4 | 5 | 6 | 7 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2.1 | ■ | ■ | ■ | ■ | ■ |  |  |  |
| 2.2 |  | ■ | ■ | ■ | ■ |  |  |  |
| 2.3 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 2.4 |  | ■ |  |  |  | ■ | ■ | Deferred EEP4 – Shanghai AtoN Workshop, 2006 |
| 2.5.1 |  | ■ |  |  |  |  |  |  |
| 2.5.2 |  | ■ |  |  |  |  |  |  |
| 2.5.3 |  | ■ |  |  |  |  |  |  |
| 2.5.4 |  |  |  |  | ■ | ■ | ■ |  |

WG 3 - Environment And Publications Chairman – R. Beauchesne

| Item no. | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3.1 | 1 | Develop Guidelines on environmental considerations on AtoN engineering | - To raise the profile of environmental issues in the AtoN community - To produce a “Green Guide” to AtoN operation, including how to dispose of batteries and other hazardous material | - Design and circulate a questionnaire on local legislation and environmental considerations - Collate questionnaire responses - Design, write and edit Guides | 7 | EEP7 |  |
| 3.2 | 5 | Review and update relevant sections of the NAVGUIDE | - To keep the NAVGUIDE updated on engineering issues. - Keep relevant documentation under review and update as and when required, e.g. dictionaries | - Review all relevant NAVGUIDE chapters from an Engineering Committee’s perspective and produce any new and/or revised text for inclusion in the next version of the NAVGUIDE: - Review relevant documentation and update where necessary | 4 | EEP4 |  |
| 3.3 | M1 | Monitor the development of computer methods and applications to simplify design and management of AtoN | - To identify computer programmes and methods used by AtoN operators - To make this information available to the IALA membership | - An annual questionnaire will be circulated to the membership; the information will be collated annually culminating in: - Produce a report and circulate it before the next Conference - Monitor availability of new computer programmes | Ongoing | Report to full committee through rapporteur process. |  |

WG 3 - Environment And Publications Chairman – R. Beauchesne

| Item no. |  | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.4 | N/A |  | Other items as they may arise |  |  |  |  |  |

Sessions

| Item | 1 | 2 | 3 | 4 | 5 | 6 | 7 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.1 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 3.2 | ■ | ■ | ■ | ■ | ■ |  |  |  |
| 3.3 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 3.4 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |

WG 4 - Light and colour – Chairman – S. Doyle

| Item no. | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4.1 | 3 | Develop Guidelines on ambient light levels at which AtoN lights should switch on and off | - Produce a definitive Guideline on this subject | - Obtain standards developed by Lighthouse Authorities - Obtain the opinion of technical experts - Achieve consensus within the Committee - Design, write & edit Guide | 4 | EEP5 EEP 6 |  |
| 4.2 | 4 | Develop Guidelines on sectors, sector lights and sector projection lights | - Provide information on the different types of sector projectors, their advantages and disadvantages, equipment availability and guidance on installation - Produce Guidelines | - Collate information on commercial sector projectors - Obtain specialist information on incorporating sectors in lanterns and fixed lenses - Edit information - Design, write and edit Guide | 4 | EEP6 |  |
| 4.3 | 14 (2002 IALA Conference Recommen-dations) | Study the spectral and spatial characteristics of new and developing new lights, in particular LED’s with the view of informing the IALA Membership and to update relevant IALA documentation | - Provide the Committee and the membership with relevant and updated information on this topic - Develop a Guideline on a method for specifying LED lanterns, taking into account vertical and horizontal divergence. | - Study the operating characteristics of LEDs and other light sources, including the vertical divergence and the variance in angular intensity, when used as AtoN light sources - When appropriate, review applicable IALA Recommendations and Guidelines - Write articles for the IALA bulletin on the subject | 6 | EEP7 |  |

WG 4 - Light and colour – Chairman – S. Doyle

| Item no. | Original Task no. | Title |  | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4.4 | M3 | Monitor international progress on colours of light signals, calculations of the effective intensity of flashed lights and the determination of luminous intensity |  | - Ability to update IALA Recommendations in these areas - Update relevant IALA Recommendations and standards - Address Blue Light as required and incorporate in relevant Recommendations and Guidelines | - Create a specialist Working Group - Liase with relevant technical specialists and international committees - Use the information to design, write & edit new recommendations and standards to supersede, or review and update current, if need be: - Recommendation for the Calculation of Effective Intensity (1980) - Recommendations for Colours of Light Signals - Recommendation on Luminous Intensity - Recommendation on Photometry | Ongoing | Report to full committee through rapporteur process. |  |
| 4.5 | M2 |  | Monitor developments in AtoN | - Access potential applications and the cost effective use of new visual AtoN equipment - Write a report or guide on each new type of equipment | - Collect and collate information on new visual AtoN equipment particularly: - The use of low power directly projected Laser leading lights - The operating characteristics of LED’s when used as AtoN light sources - Maintain and update as necessary the “Guidelines on new Light Sources and associated Power Supplies“ - Report as technical information becomes available | Ongoing | Report to full committee through rapporteur process. |  |

WG 4 - Light and colour – Chairman – S. Doyle

| Item no. |  | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4.6 | N/A |  | Other items as they may arise |  |  |  |  |  |
| 4.6.1 | N/A |  | Consider and prepare reply re. inquiry from Fisheries and Ocean, Canada re. Leading Light Designs |  |  | 1 | Completed at EEP2 |  |
| 4.6.2 | N/A |  | Review recommendation E108 on Surface colours used for Visual Signal Aids to Navigation, to ensure it reflects relevant CIE and IALA documents. Update recommendation if needed. |  |  | 3 | EEP5 Completed at EEP4 |  |
| 4.6.3 | N/A |  | Revise Section 3.7 of the IALA Navguide relating to Sector Light and Leading Range Lights. |  |  | 2 | Completed at EEP4 |  |
| 4.6.4 | N/A |  | Revise Section 3.3.3 and Section 3.4 of the Navguide while implementing comments from Japan EEP4/6i/4 |  |  | 1 | Completed at EEP4 |  |
| 4.6.5 | N/A |  | Add graphical representation of light characters to Chapter 3 of the Navguide, taking account of EEP4/2/2 |  |  | 2 | EEP6 |  |

Sessions

| Item | 1 | 2 | 3 | 4 | 5 | 6 | 7 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4.1 | ■ |  | ■ | ■ | ■ |  |  |  |
| 4.2 |  |  | ■ | ■ | ■ | ■ |  |  |
| 4.3 |  | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 4.4 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 4.5 |  | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 4.6.2 |  |  | ■ | ■ | ■ |  |  | Completed at EEP4 |
| 4.6.3 |  |  | ■ | ■ |  |  |  |  |
| 4.6.4 |  |  |  | ■ |  |  |  |  |
| 4.6.5 |  |  |  |  | ■ | ■ |  |  |

WG 5 - Preservation Of Historic Lighthouses and AtoN - Chairman: L. Wilson

| Item no. | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 5.1 | Further develop Preservation Manual to include chapters on: |  |  |  |  |  |  |
| 5.1.1 | 9 | Funding options for the preservation of historic lighthouses | - Provide guidance on how to assess opportunities to obtain funding for the preservation and maintenance of historic lighthouses | - Design, edit and produce guidance - Review existing Preservation Manual and include new chapter - Issue updated edition of the Guide | 4 | Completed at EEP3 |  |
| 5.1.2 | 10 | Means to record and document changes in the history of lighthouses | - Indicate the importance of the documentation of lighthouse history and to give guidance on: - Where existing documentation is to be found - How to record the development of changes in lighthouse history - How documentation should be managed. | - Design, issue and review questionnaire on retention and control of historic documentation - Design, edit and produce guidelines on documentation of lighthouse history - Review existing manual to incorporate chapter on documentation of lighthouse history | 5 | EEP6 Work Completed at EEP4 |  |

WG 5 - Preservation Of Historic Lighthouses and AtoN - Chairman: L. Wilson

| Item no. | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 5.1.3 | 11 | Managing the consequences of technical changes | - Provide guidance to authorities on how to manage the introduction of new AtoN technology while preserving the historic lighthouse. | - Design, edit and produce guidelines on the introduction of new AtoN while preserving historic lighthouse - Review existing manual to incorporate a chapter on the introduction of new AtoN while preserving historic lighthouse - Review technical options and their implications to historic lighthouse preservation. | 5 | EEP6 |  |
| 5.1.4 (also refer to 1.2) | 8 | Technical aspects of the maintenance of historic lighthouses in conjunction with WG1. | - Refer to 1.2 | - Refer to 1.2 |  | Completed |  |
| 5.1.5 |  | Lessons learned in the preservation of historic lighthouses |  | Incorporate chapter on the do’s and don’ts of preservation of historic lighthouses | 4 | EEP6 |  |
| 5.2 | 12 | Develop an IALA web site portal relating to historic lighthouses for public relations purposes | - Encourage public awareness by initiating a facility enabling member countries to display information on their historic lighthouses | - Review previous work and interface with new IALA website - Carry out interactive template trials - Promote member country participation in recording data | 5 | EEP7 |  |
| 5.3 |  | Develop subject matter for a Workshop in conjunction with WG 1 – refer to item |  |  |  | Not relevant to WG5 anymore, following EEP2. |  |

WG 5 - Preservation Of Historic Lighthouses and AtoN - Chairman: L. Wilson

| Item no. |  | Original Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5.4 | N/A |  | Other items as they may arise |  |  |  |  |  |
| 5.4.1 | N/A |  | Develop subject matter for a possible seminar on the practical aspects of lighthouse preservation with a view to produce another chapter of the Manual (originally planned as Chapter 9). |  |  | 3 | EEP4 |  |

Sessions

| Item | 1 | 2 | 3 | 4 | 5 | 6 | 7 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5.1.1 | ■ | ■ | ■ | ■ |  |  |  | Completed at EEP3 |
| 5.1.2 | ■ | ■ | ■ | ■ | ■ | ■ |  | Completed at EEP4 |
| 5.1.3 | ■ | ■ | ■ | ■ |  | ■ |  |  |
| 5.1.4 | Refer to 1.2 |  |  |  |  |  |  | Complete |
| 5.1.5 |  |  | ■ | ■ | ■ | ■ |  |  |
| 5.2 | ■ | ■ | ■ | ■ |  |  | ■ |  |
| 5.4.1 |  |  | ■ | ■ | ■ |  |  | Completed at EEP4 |

6 - Prepare and convene a Workshop/Seminar

| Item no. | Original Task no. | Work to be undertaken | Expected completion | Comments |
| --- | --- | --- | --- | --- |
| 6.1 |  | Develop subject matter, objectives and title of proposed Seminar on the preservation of historic lighthouses - Refer to 5.4.1 in this regard | Completed at EEP4 |  |
| 6.2 |  | Comment on the proposal of an IALABAT/LITES Workshop received from the Industrial Members (WG1 & WG4) | Completed at EEP3 |  |
| 6.3 |  | Develop subject matter, objectives and title of proposed AtoN Training Workshop - Refer to 2.4 in this regard | Completed at EEP3 |  |

EEP 1 – October 2002 EEP 4 – April 2004 EEP 6 – April 2005 EEP 2 – April 2003 EEP 5 - October 2004 EEP 7 – October 2005 EEP 3 – October 2003

Each WG is requested to consider all the above mentioned tasks and:

- If necessary, produce a summary of the WG’s understanding of the assignment(s), to assist all members to have a clear understanding thereof.  This can also be used as a future Terms of Reference (TOR) for the assignment.

- Prioritise the tasks

- Confirm the end results

- Review work programme and confirm the target dates

- Provide an action plan to meet the end results and target dates

- Produce report and working papers for discussion in the plenary sessions