e-NAV10	Input paper

Agenda item	18

Task Number

Author(s)	N Ward

2014-18 Work Program

# Summary

This paper reproduces the Road Map prepared at e-NAV 10 and uses it to develop an initial Work Program for the next committee period, 2014-18.

## Purpose of the document

The Committee is invited to use this paper as a basis for discussion and development of the 2014-18 Work Program.

## Related documents

e-NAV 10 output 21, Annex C.

e-Navigation Road Map and e-NAV Work Program 2014-18

Introduction

At e-NAV 10 a task group produced a Road Map for e-Navigation. This has been used as the basis for a Committee Work program for the next period, 2014-18.

Road Map

The activity streams directly within IALA’s remit have been reproduced in darker colours in the version above. These activities are set out in the table below, with an indication of the number of sessions needed, the working group to which the work would fall under the current structure and the likely deliverables. They are then set out in the current template for Committee Work Programs.

| Task | Sessions | WG | Deliverable | Strategy Item(s) |
| --- | --- | --- | --- | --- |
| Implementation Strategy | 7 | 1/all | IMO inputs |  |
| HMI, training | 7 | 1/6 | IMO, IEC inputs |  |
| Regulatory process | 5 | all | IMO, IEC inputs |  |
| WWRNS | 5 | 2 | WWRNP, IMO inputs |  |
| Racon strategy | 4 | 2 | IMO, ITU, IEC inputs |  |
| AIS support/development | 5 | 3 | IMO, ITU, IEC inputs |  |
| Future AIS | 4 | 3/4 | IMO, ITU, IEC inputs |  |
| Comms | 4 | 4 | MRCP, IMO, ITU inputs |  |
| MSP | 4 | 5 | IMO, IHO, IEC inputs |  |
| e-Nav portrayal | 5 | 6 | IMO, IEC inputs |  |
| NSW | 3 | 4 | IMO, ITU inputs |  |

Draft Work Program 2014-18

| Task | Estimated no. sessions | (WG) | Deliverable | Strategy element |
| --- | --- | --- | --- | --- |
| e-Navigation Strategy |  |  |  |  |
| - Regulatory process | 5 | ALL | Inputs to IMO, ITU, IEC |  |
| Implementation Strategy | 7 | (1 all) | Inputs to NAV, COMSAR, STW & CG |  |
| - HMI, training | 7 | (1/6) | Inputs to NAV, STW, COMSAR, CG & IEC |  |
| Monitor developments in navigation for polar regions | 4 | ALL | Recommendation on e-Navigation for polar regions |  |
| Position, Navigation, and Timing (Sensors) |  |  |  |  |
| Review and update WWRNP | 3 | (2) | Input to NAV & CG |  |
| Recommendations and Guidelines on PNT systems and radar AtoN | 5 | (2) | Revised Racon & DGNSS Recommendation |  |
| AIS |  |  |  |  |
| - AIS support/development | 7 | (3) | Inputs to IMO, ITU, IEC |  |
| Future AIS | 7 | (3) | Inputs to NAV, COMSAR & CG |  |
| Communications |  |  |  |  |
| Review and update MRCP | 3 | (4) | Input to ITU, COMSAR, NAV & CG |  |
| Develop requirements for e-Navigation Communications | 5 | (4) | Inputs to COMSAR, NAV and ITU |  |
| National Single Window | 3 | (4) | Inputs to COMSAR, NAV, CG & ITU |  |
| Architecture |  |  |  |  |
| - Maritime Service Portfolios | 6 | (5) | Inputs to NAV & CG |  |
| Data structure | 3 | (5) | Inputs to NAV & CG |  |
| Architecture | 3 | (5) | Inputs to NAV & CG |  |
| Portrayal |  |  |  |  |
| e-Navigation portrayal | 3 | (6) | Inputs to NAV & CG |  |
| ECDIS/INS/IBS interface | 5 | (6) | Inputs to NAV, CG & IEC |  |