# eNAV3-WP6

# Strategy for Mandatory Carriage of DGNSS Receivers

A preliminary plan for achieving mandatory carriage of DGNSS Receivers was drafted at an inter-sessional meeting of the Working Group on DGNSS at Trinity House in London in March 2006. The Technical Working Group reviewed this draft plan at eNAV3. The original draft plan text is highlighted.

Action Plan for Achieving Mandatory Carriage of DGNSS Receivers

1. Prepare a presentation on the need for DGNSS carriage for use at appropriate meetings and conferences.

PD showed a presentation which had been prepared by NW for a different audience which could be used as a basis for the presentation referred to above. This will be modified inter-sessionally.

2. Draft an IMO Safety of Navigation Circular for input to IMO by IALA, pointing out the safety benefits of using DGNSS.

This task will is to be carried forward to eNAV4.

3. Encourage IALA Members to bring their DGNSS services to full operational status and declare them operational.

The working group noted that on the IALA table of DGNSS stations on the IALA website, the column “station in operation” is shown as “yes” for most, but some are shown as “on trial” with some shown as “no”. This is out of date for at least one country.

Many countries declared their system operational by means of a Notice to Mariners and/or press releases. National Radio Navigation Plans may also make note of the system.

Recommendations:

The IALA Secretariat should be asked to encourage Administrations to review the IALA table of DGNSS stations (available on the IALA website) and submit any corrections by 30th November 2007.

The IALA Secretariat should be asked to publish an updated list on the website by 31st January 2008.

Administrations should be encouraged to formally declare their DGNSS operational. This could be achieved through a Notice to Mariners, a press release or within a National Radionavigation Plan.

4. Encourage National Administrations to submit their DGNSS service to IMO for recognition under the WWRNS.

IMO 953(23) notes that in order to consider a system for recognition in the WWRNS, the following is required:

- for high volume of traffic / significant level of risk areas:

    - Service Reliability (continuity) >99.97% over 3 hours

- for lower volume of traffic / less significant degree of risk:

    - Service continuity > 99.85% over 3 hours

These continuity requirements are onerous and administrations may not be confident that their system can comply. There is an on-going discussion regarding the specification of continuity which will have a bearing on whether an administration considers their DGNSS eligible to be submitted as part of WWRNS. Until this continuity issue has been resolved, it is unlikely that administrations will submit their service for recognition.

5. Prepare a submission to IMO proposing mandatory carriage of DGNSS receivers.

The working group noted that increased requirements for integrity and accuracy have been broadened within the concept of e-Navigation. This supports the need for mandatory carriage of DGNSS receivers.

The process for submissions needs to be identified. The timeline for submissions also needs to be investigated. A national administration needs to be encouraged to draft and make a submission. However, as noted above, this is likely to be in the context of the e-Navigation concept.

The group noted that Japan has mandatory carriage for DGNSS receivers for Japanese shipping. However, it was reported that no supporting documents were written which may be useful in support of a submission to IMO.

US also have plans for the mandatory carriage of AIS and electronic charts which require an electronic positioning system. To achieve the IMO 10m accuracy requirement inherently needs augmentation of which DGNSS is the only acceptable system.

6. Ascertain which national administrations would support a submission to IMO for mandatory carriage of DGNSS receivers in the next revision of SOLAS Chapter V.

The recommended reminder about the DGNSS survey by the IALA Secretariat should also ask national administrations whether they would support a submission to IMO.

7. Make the submission to IMO.