Report of the

intersessional meeting of the

Architecture Working Group (WG5) of the

IALA e-Navigation Committee

# Date and Venue

03 March 2009, 10AM, to 06 March 2009, noon

Offices of the German Federal Waterways and Shipping Directorate North (WSD Nord), Kiel, Germany

Note: This report describes the proceedings of the second intersessional meeting of the Architecture Working Group between e-NAV5 and e-NAV6 Committee meetings. The results of the first intersessional meeting (October 2008) are reflected in the report of that meeting. Items introduced in that report will generally not be re-iterated in this report. Hence, only this report together with the previous report reflect the full scope of progress made intersessionally by the Architecture WG.

# Participants

## List of Participants (alphabetical order)

- Mr. Colin Day; Commissioner of Irish Lights (c.day@cil.ie)

- Mr. Jeffrey van Gils, Ministry of Transport and Waterways (Jeffrey.van.gils@rws.nl)

- Mr. Jarle Hauge; Norwegian Coastal Administration

- Mr. Sang Heon Lee, Woorimarine, Korea (woori@woorimarine.com)

- Mr. Paul F. Mueller; Tideland Signal Co, USA (paulm@tidelandsignal.com)

- Mr. Jan-Hendrik Oltmann; Chair Architecture WG (WG5); German Federal Waterways and Shipping Administration (Joltmann@wsd-nord.de)

Total: 6 participants

## Apologies received (alphabetical order)

- Mr. Michael Card, Zeni Lite Co, Japan

- Mr. Kenji Furuyama; Japan Radio Co, Japan

- Mr. Rene Hogendoorn, HITT Traffic (R.Hogendoorn@HITT.nl)

- Mr. Geir Jegstad; Kongsberg Norcontrol IT (geir.jegstad@kongsberg.com)

- Mrs. Mira Sung; GMT Cybernetics Co., Korea (mirasung@gmail.com)

- Mr. Yakama Yauchi; OKI Consulting Solutions Co, Japan

- Mr. Rolf Zetterberg; Swedish Maritime Administration (Rolf.Zetterberg@Sjofartsverket.se)

# Chair for the meeting

The Chair for the intersessional meeting was Mr. Jan-Hendrik Oltmann, Germany.

The Vice-Chair for the intersessional meeting was Mr. Paul Mueller, Tideland Signal, US.

# Agenda

The agenda was agreed to as follows:

1. Welcome

2. Logistics of venue and meeting; safety briefings

3. Opening Remarks regarding e-Navigation architecture and the Architecture WG

4. Introduction and review of input documents

- compare relevant input documents

- compare in particular draft IMO strategy paper on e-Navigation (IMO-NAV54) and Liaison Statement of IALA Secretary General to IMO; eNAV6-

5. Identification of potential deliverables from this meeting 
(NB: not all of which can possibly be finalized; deliverables worked on are highlighted)

- progressed version of Draft IALA Rec e-NAV 201 (common shore-based e-Nav sytem layout)

- progressed version of Draft IALA Rec(s) 220/221 on U.MDM / U.DOI

- progressed version of Draft IALA Rec e-NAV 210 (generic shore-based e-Nav service model)

- working towards initial version(s) of Draft IALA Rec(s) [NN] on interface considerations

- initial considerations on application case studies

- updated concept of IALA e-NAV documentation scheme

- Architecture FAQ

- content definitions of other architecture-related IALA e-NAV recommendations

- action item list / “homework assignments”

- liaison note(s) to other Working Groups of the IALA e-NAV Committee, if needed

- report of meeting (to e-Nav6)

6. Working on deliverables:

- plenary by default;

- drafting sessions, if subject sufficiently clear

7. Final Plenary:

7a. Review of Drafting Work

- working documents of Architecture WG (W5) (= not formally output to e-Nav Committee as their input)

- output documents to e-Nav6

7b. Action items

- tasks on individuals until next meeting

- tasks on our selves at next meeting

7c. Report of the meeting

7d. Closing remarks

# Input documents

All input documents were distributed before the meeting by an electronic email reflector: IALA_Arch-TWG@wsd-nord.de

The documents were arranged by numbering to fit into subfolders, which reflect one working field each. All subfolders together in their appropriate order would then constitute the flow of thought regarding the work of the Architecture WG (WG5) as follows:

- Document-Numbers #00-09: Meeting Setup; Logistics; General Background

- Document-Numbers #10-29: Shore-based e-Navigation system architecture as a whole

- Document-Numbers #30-49: Generic technical e-Navigation service model

- Document-Numbers #50-69: Case studies for applications; mapping of specific e-Navigation applications to the shore-based e-Navigation system architecture and resulting requirements for specific e-Navigation services involved

- Document-Numbers #70-79: Universal Maritime Data Model (UMDM) / Universal Data Object Identifier (UDOI)

- Document-Numbers #80-89: Interfacing considerations

- Document-Numbers #90-99: Management considerations; mapping IALA’s work to the shore-based e-Navigation architecture

Input documents were introduced to the group and their relative role within the shore-based e-Navigation system architecture identified.

Input documents which were not processed or which are considered helpful reminders of important background information will be carried on as working documents to the next meeting. It was the goal of the group, to reduce the amount of documents by processing them into fewer working documents.

# Working areas and working documents

## Overview

The current working areas of the Architecture WG are shown in the Figure below together with some specific work items within some of the working areas. Due to time constraints during the intersessional meetings priority was given to the work areas: “structure”, “Architecture-FAQ”, and “UMDM”.

## Output documents

The following output documents were created:

- Kiel-Output01: this report.

- Kiel-Output02: progressed version of Draft IALA Recommendation e-NAV 201 on the common shore-based e-Navigation system architecture – submitted for information:

  - This draft IALA Recommendation was further developed. Besides general improvements regarding both language and content, it now includes a quite mature discussion of the context of an IALA National Member’s shore-based system embedded in both local, national, regional, and global system topologies and the dependency of global applications on the contribution of that National Member’s shore-based system.

  - This document is brought to the attention of the e-Nav Committee “as is” to keep the Committee’s membership abreast with the ongoing development of this Draft Recommendation. Committee members are invited to provide comments to the Chair of the Architecture WG, Mr. Jan-Hendrik Oltmann, by end of March. The comments will be considered in the forthcoming intersessional meeting starting 20 April 2009 (see below).

  - It is intended to finalize this Draft Recommendation by intersessional work in time for the e-Nav7 Committee meeting in September 2009 for approval.

- Kiel-Outputs 03/04/05: introduction letter and initial versions of future Draft IALA Recommendations 220/221 on the Universal Maritime Data Model/Universal Data Object Identifier – submitted for information:

  - The introduction letter to the Committee (i.e. Kiel-Output 03) explains the purpose and status of the two future Draft IALA Recommendations attached (i.e. Kiel-Outputs 04/05), which are presented “as is”.

  - These document are brought to the attention of the e-Nav Committee “as is” to keep the Committee’s membership abreast with the ongoing development of these future Draft Recommendations. Committee members are invited to provide comments to the Chair of the Architecture WG, Mr. Jan-Hendrik Oltmann, end of March. The comments will be considered in the forthcoming intersessional meeting starting 20 April 2009 (see below).

  - It is intended to progress the documents into Draft Recommendations by intersessional work in time for the e-Nav7 Committee meeting in September 2009 for information.

- Kiel-Output06: Draft new IALA FAQ document “The relevance of shore-based e-Navigation system architecture for IALA members FAQ”: For an introduction to this document compare the report of the previous intersessional meeting (October 2008). The target audience of this document is the IALA (national) membership, while not specifically addressing the general public (as opposed to the Committee’s more general “e-Navigation FAQ”, which was prepared by WG 1, and which has been published on the general IALA website). Hence, the Committee may wish to consider recommending to the IALA Secretariat publication in the IALA Bulletin and/or in the part of the IALA website, which only IALA members may access. This document is submitted to the Committee for approval and appropriate publication.

## Working documents

The above output documents Kiel-output 02, 04, and 05 will remain working documents of the group and will therefore be further progressed intersessionally.

## Continuation of intersessional work, also beyond e-NAV7

The review of documents assigned to the working areas indicated the amount of work before the Architecture WG, and thus confirmed a similar assumption made in the group’s Terms of Reference (compare document #07). In order to finalize some important initial part of the Architecture WG’s work programme, more intersessional work was considered necessary. Hence two intersessional meetings between e-NAV6 in March 2009 and eNAV7 in September 2009 were agreed to. For details, see below.

Also, the continuation of intersessional work between e-NAV7 (September 2009) and the first meeting of the appropriate IALA Committee dealing with the items reflected in the present Terms of Reference (TOR) of the Architecture WG was discussed. It was agreed, that work needs to continue on the basis of the present TOR even after e-NAV7. Any results would be presented as input documents to the first meeting of the appropriate IALA Committee. It was noted, that during the times, when the AIS was designed by the former AIS Committee, similarly the work of the AIS Technical Working Group of that former AIS Committee continued between session periods.

# Action items

The following action items were identified (also reflecting the outstanding action items from the October intersessional meeting of the group):

- The Chair, Mr. Jan-Hendrik Oltmann, is requested

  - to bring the results of the intersessional meetings of the Architecture Working Group to the attention of the e-Nav Committee, namely

    - by forwarding this report to the Chair of the e-Nav Committee as input to e-Nav6 and

    - by giving plenary presentation to the e-Nav6 meeting on the progress made;

  - to co-ordinate with the Chair of the e-Nav Committee for a break out session during e-Nav6 meeting;

  - to investigate the present state of work at ISO regarding the ISO/PAS 22853 and 16917 and the potential to revise these documents with the goal to create the U.MDM;

  - to set-up the intersessional meetings in Houston, Texas, and some venue in Europe (see below).

- The Chair (Mr. Jan-Hendrik Oltmann) and the Vice-Chair (Mr. Paul Mueller) are requested to develop a draft strategy, as an input to the intersessional work, on how to best support the international development of the UMDM/UDOI concept by IALA at IMO and other relevant international organizations, in the light of the latest IMO-MSC decisions regarding IMO’s e-Navigation strategy and implementation that will made in their forthcoming MSC-86 meeting.

- Mr Paul Mueller is requested to set-up the venue for the intersessional meeting in Houston, TX, in April 2009.

- Mr. Colin Day and Mr. Jan-Hendrik Oltmann are requested to progress the document #31 (generic technical e-Navigation service model) by extracting relevant material from other documents #3x, and to provide the results as input to the next intersessional meeting. There will be held a joint intersessional meeting of the AIS TWG (WG3) and the Architecture WG (WG5) to promote this goal (see below).

- All Members are requested to review the input and working document package and provide input to the next intersessional meeting.

- All Members are in particular requested to review the IMO Draft e-Navigation strategy (input documents #02a/#02b), in the light of the outcome of IMO-MSC85 in November/December 2008, and bring the potential impact of IMO’s Draft e-Navigation strategy to the attention of their administrations, e.g. by using the “Relevance of shore-based e-Navigation System Architecture for IALA membership FAQ” (Kiel-output06).

All action items should be completed ASAP after the meeting. Resulting documents should be sent to the above e-mail reflector site for distribution, if not otherwise stated.

# Dates and venues of next meetings of Architecture WG

The next meetings of the Architecture WG will be at the following dates and venues:

- break out session at e-Nav6 meeting: 09-13 March 2009, IALA HQ, St-Germain-en-Laye

- Joint intersessional meeting of the AIS TWG (WG3) and the Architecture WG (WG5) with the goal to transfer generic engineering modelling descriptions out of the present draft Recommendation on the AIS Service (Ed. 2), under development at the AIS TWG, to the future draft Recommendations on the generic technical e-Navigation service engineering model, under development at the Architecture WG: 06 April, 9 AM - 08 April, afternoon, Dublin, Ireland; hosted by The Commissioner of Irish Lights (confirmed)

- intersessional meeting of Architecture WG: 20 April 2009, 10 AM, - 24 April 2009, noon, Houston, TX; USA; hosted by Tideland Signal (confirmed)

- intersessional meeting of Architecture WG: 31 August, 10 AM – 04 September, noon, some place in Europe (to be confirmed)

- for information only: intersessional meeting of the Communications WG (WG4): 08-12 June 2009, IALA Headquarters, St-Germain-en-Laye (F) (to be confirmed)

- for information only: intersessional meeting of the AIS TWG (WG3): 29 June – 03 July 2009, Rotterdam, The Netherlands (to be confirmed)

- break out session at e-Nav7 meeting: 21-25 September 2009, IALA HQ, St-Germain-en-Laye

# Any other business

- The Architecture WG was surprised to learn that the IMO Facilitation (FAL) Committee is also working on issues covered by IMO’s definition of the e-Navigation. The Architecture WG had assumed that e-Navigation would be an IMO MSC Committee strategy. The Architecture WG is curious to learn how many other Committees of the IMO will be participating in the e-Navigation implementation.

- The Architecture WG encourages the participation of additional IALA industrial members in the intersessional work.

# Concluding remarks

The Chair thanked the participants for their participation in the meeting and their efforts during the meeting.

The Chair wished all participants a safe journey home.

Jan-Hendrik Oltmann

Chair, Architecture WG